ITERATION 2

Phase 2: Advanced Capabilities

HR Multi-Agent Intelligence Platform

Generated: 2026-02-06

| 15 Issues | 261 TODOs |
| --- | --- |
| 5 Waves | 14 Gate Criteria |

# Table of Contents

1. Executive Summary

2. Issue Summary Table

3. Category Breakdown

4. Execution Waves

5. Gate 2 Acceptance Criteria

6-20. Detailed Issue Specifications (15 issues)

# 1. Executive Summary

Iteration 2 delivers Phase 2 (Advanced Capabilities) of the HR Multi-Agent Intelligence Platform. Building on the Phase 1 foundation of 20 issues completed in Iteration 1 with 163 passing tests, this iteration introduces write operations, three new specialist agents, GDPR compliance, bias auditing, analytics, and comprehensive integration testing. The 15 issues contain 261 actionable TODOs organized into 5 execution waves with 14 Gate 2 acceptance criteria.

Key capabilities introduced: (1) Approval Workflow Engine enabling all write operations, (2) Onboarding, Benefits, and Performance Review specialist agents, (3) Workday HRIS integration, (4) GDPR compliance with DSAR processing, (5) Algorithmic bias detection framework, (6) Notification service, (7) Analytics dashboard with real-time metrics, (8) API v2 with versioning and rate limiting, and (9) Full integration and E2E test coverage.

# 2. Issue Summary Table

| # | Issue ID | Title | Category | Priority | Wave | TODOs |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | WRITE-001 | Approval Workflow Engine | Write Operations | P0 | W1 | 20 |
| 2 | WRITE-002 | Leave Request Submission (Write Mode) | Write Operations | P0 | W2 | 16 |
| 3 | WRITE-003 | Document Generation Service | Write Operations | P1 | W2 | 17 |
| 4 | HRIS-004 | Workday Adapter | HRIS Connectors | P1 | W1 | 19 |
| 5 | AGENT-004 | Onboarding Agent | Specialist Agents | P0 | W3 | 20 |
| 6 | AGENT-005 | Benefits & Compensation Agent | Specialist Agents | P1 | W3 | 19 |
| 7 | AGENT-006 | Performance Review Agent | Specialist Agents | P1 | W3 | 18 |
| 8 | PLAT-004 | Bias Audit Framework | Platform | P0 | W1 | 18 |
| 9 | PLAT-001 | No-Code Workflow Builder | Platform | P1 | W4 | 15 |
| 10 | COMP-001 | GDPR Compliance Module | Compliance | P0 | W1 | 19 |
| 11 | DASH-001 | Analytics Dashboard | Dashboard | P1 | W4 | 16 |
| 12 | API-001 | API Gateway v2 with Versioning | API | P1 | W4 | 16 |
| 13 | NOTIF-001 | Notification Service | Platform | P1 | W2 | 18 |
| 14 | INT-001 | Integration Test Framework | Testing | P0 | W1 | 15 |
| 15 | INT-002 | End-to-End Test Scenarios | Testing | P0 | W5 | 15 |

# 3. Category Breakdown

| Category | Issues | TODOs | % of Total |
| --- | --- | --- | --- |
| Specialist Agents | 3 | 57 | 22% |
| Write Operations | 3 | 53 | 20% |
| Platform | 3 | 51 | 20% |
| Testing | 2 | 30 | 11% |
| HRIS Connectors | 1 | 19 | 7% |
| Compliance | 1 | 19 | 7% |
| Dashboard | 1 | 16 | 6% |
| API | 1 | 16 | 6% |
| TOTAL | 15 | 261 | 100% |

# 4. Execution Waves

Issues are organized into 5 execution waves based on dependency ordering. Each wave can begin once its predecessor completes. Within a wave, issues with no mutual dependencies may be parallelized.

| Wave | Issues | Focus |
| --- | --- | --- |
| Wave 1 – Foundation | WRITE-001, HRIS-004, PLAT-004, COMP-001, INT-001 | Core engines and frameworks with no Phase 2 cross-dependencies |
| Wave 2 – Dependent Build | WRITE-002, WRITE-003, NOTIF-001 | Write operations and notifications that depend on Wave 1 engines |
| Wave 3 – Advanced Agents | AGENT-004, AGENT-005, AGENT-006 | Specialist agents consuming write ops, HRIS, and platform modules |
| Wave 4 – Platform & Dashboard | PLAT-001, DASH-001, API-001 | Admin tools, analytics, and API redesign |
| Wave 5 – Integration & Quality | INT-002 | End-to-end tests and performance benchmarks across all Phase 2 |

# 5. Gate 2 Acceptance Criteria

All of the following criteria must be met before Phase 2 is considered complete and Phase 3 (Enterprise) can begin:

- All write operations (WRITE-001/002/003) fully functional with approval workflow integration

- Workday adapter (HRIS-004) passing connector health checks and returning valid data

- Onboarding Agent (AGENT-004) completing full onboarding checklist creation and document generation

- Benefits Agent (AGENT-005) returning plan comparisons with bias audit integration

- Performance Agent (AGENT-006) fetching review data with RBAC-filtered responses

- Bias Audit Framework (PLAT-004) detecting and logging bias incidents in real-time

- GDPR Compliance Module (COMP-001) processing DSAR requests within 30-day SLA

- Notification Service (NOTIF-001) delivering via in-app and email channels

- Analytics Dashboard (DASH-001) exposing metrics via REST API with RBAC filtering

- API Gateway v2 (API-001) serving versioned endpoints with validation and rate limiting

- All integration tests (INT-001) passing with realistic fixtures

- All E2E scenarios (INT-002) passing with performance benchmarks met

- No P0 bias audit incidents unresolved

- GDPR audit report showing zero data retention violations

# Issue #1: WRITE-001 — Approval Workflow Engine

| Category | Write Operations |
| --- | --- |
| Priority | P0 – Critical |
| Dependencies | GATE 1 (all Phase 1 modules) |
| Execution Wave | Wave 1 – Foundation |

## Description

Build a generic, state-machine-based approval workflow engine that supports multi-step approval chains, configurable routing rules, escalation policies, and audit trails. This engine underpins every write operation in Phase 2 (leave requests, document generation, onboarding tasks).

## TODOs (20 items)

| # | Task Description |
| --- | --- |
| 1 | Define WorkflowState enum (DRAFT, PENDING_APPROVAL, APPROVED, REJECTED, ESCALATED, CANCELLED) |
| 2 | Define WorkflowStep dataclass (step_id, approver_role, approver_id, status, decision_at, comments) |
| 3 | Create ApprovalWorkflow Pydantic model (workflow_id, entity_type, entity_id, steps[], current_step, created_by, created_at, updated_at) |
| 4 | Design workflow_templates table in database.py (template_id, name, steps_json, entity_type, active) |
| 5 | Design workflow_instances table (instance_id, template_id, entity_type, entity_id, state, current_step_idx, created_by) |
| 6 | Design workflow_decisions table (decision_id, instance_id, step_idx, approver_id, decision, comments, decided_at) |
| 7 | Implement WorkflowEngine class with create_workflow(template_id, entity) → instance_id |
| 8 | Implement submit_for_approval(instance_id) → advances state to PENDING_APPROVAL |
| 9 | Implement approve_step(instance_id, approver_id, comments) → advances to next step or APPROVED |
| 10 | Implement reject_step(instance_id, approver_id, comments) → sets state to REJECTED |
| 11 | Implement escalate_step(instance_id, reason) → routes to next-level approver |
| 12 | Implement cancel_workflow(instance_id, user_id) → sets state to CANCELLED if allowed |
| 13 | Implement get_pending_approvals(approver_id) → list of workflows awaiting this user |
| 14 | Add RBAC integration: validate approver has permission for the entity type |
| 15 | Add configurable escalation policy (auto-escalate after N hours, skip level on unavailable) |
| 16 | Add parallel approval support (all-must-approve vs any-one-approves modes) |
| 17 | Emit workflow events to AuditLog (created, submitted, approved, rejected, escalated, cancelled) |
| 18 | Write unit tests: workflow creation, step advancement, rejection, escalation, cancellation |
| 19 | Write unit tests: RBAC enforcement on approval actions |
| 20 | Write unit tests: parallel vs sequential approval modes |

# Issue #2: WRITE-002 — Leave Request Submission (Write Mode)

| Category | Write Operations |
| --- | --- |
| Priority | P0 – Critical |
| Dependencies | WRITE-001 (Approval Workflow Engine), AGENT-003 (Leave Agent read-only from Phase 1) |
| Execution Wave | Wave 2 – Dependent Build |

## Description

Upgrade the Phase 1 read-only Leave Agent to support write operations: submitting new leave requests, routing them through the approval workflow, updating balances upon approval, and sending notifications. This is the first concrete write-path integration.

## TODOs (16 items)

| # | Task Description |
| --- | --- |
| 1 | Add leave_requests table to database.py (id, employee_id, leave_type, start_date, end_date, reason, status, workflow_id) |
| 2 | Create LeaveRequestService class with submit_request(employee_id, leave_type, start, end, reason) |
| 3 | Validate leave balance sufficiency before submission (call HRIS connector) |
| 4 | Validate no overlapping approved leave for same employee |
| 5 | Validate business rules: max consecutive days, blackout dates, minimum notice period |
| 6 | Integrate with WorkflowEngine: create workflow instance on submission |
| 7 | Implement on_approval_callback: deduct leave balance via HRIS connector write API |
| 8 | Implement on_rejection_callback: notify employee with rejection reason |
| 9 | Implement cancel_request(request_id, employee_id): allow cancellation before approval |
| 10 | Update LeaveAgent to expose submit_leave_request tool (alongside existing read tools) |
| 11 | Add manager override capability: manager can submit on behalf of direct report |
| 12 | Add PII stripping on leave reason before LLM processing |
| 13 | Write unit tests: submission validation (balance, overlap, business rules) |
| 14 | Write unit tests: workflow integration (submit → pending → approved → balance deducted) |
| 15 | Write unit tests: rejection and cancellation flows |
| 16 | Write unit tests: manager-on-behalf submission with RBAC checks |

# Issue #3: WRITE-003 — Document Generation Service

| Category | Write Operations |
| --- | --- |
| Priority | P1 – High |
| Dependencies | WRITE-001 (Approval Workflow Engine) |
| Execution Wave | Wave 2 – Dependent Build |

## Description

Build a template-based document generation service that produces HR documents (offer letters, onboarding packets, policy acknowledgements, leave confirmation letters) by merging employee data with configurable templates. Supports PDF and DOCX output.

## TODOs (17 items)

| # | Task Description |
| --- | --- |
| 1 | Define DocumentTemplate model (template_id, name, category, template_body, variables[], output_format) |
| 2 | Design document_templates table (template_id, name, body_html, variables_json, format, active, version) |
| 3 | Design generated_documents table (doc_id, template_id, employee_id, generated_at, file_path, status) |
| 4 | Implement DocumentGenerator class with generate(template_id, context_dict) → file_path |
| 5 | Build Jinja2-based template rendering engine with variable substitution |
| 6 | Support output formats: PDF (via weasyprint/reportlab) and DOCX (via python-docx) |
| 7 | Add template variable validation: ensure all required vars present before generation |
| 8 | Implement template versioning: new versions don't break existing generated docs |
| 9 | Implement batch generation: generate same template for multiple employees |
| 10 | Add digital signature placeholder support (DocuSign / Adobe Sign integration point) |
| 11 | Integrate with WorkflowEngine: documents requiring approval route through workflow |
| 12 | Add audit trail: log every document generated with template version, variables used |
| 13 | Create 5 seed templates: Offer Letter, Leave Confirmation, Policy Acknowledgement, Onboarding Checklist, Employment Verification |
| 14 | Write unit tests: template rendering with variable substitution |
| 15 | Write unit tests: missing variable validation |
| 16 | Write unit tests: PDF and DOCX output generation |
| 17 | Write unit tests: batch generation and versioning |

# Issue #4: HRIS-004 — Workday Adapter

| Category | HRIS Connectors |
| --- | --- |
| Priority | P1 – High |
| Dependencies | GATE 1 (HRIS-001 interface) |
| Execution Wave | Wave 1 – Foundation |

## Description

Implement a Workday HRIS connector following the abstract HRISConnector interface from Phase 1. Supports Workday REST API v42+ with SOAP fallback for legacy endpoints, OAuth2 authentication, and rate-limited batch operations.

## TODOs (19 items)

| # | Task Description |
| --- | --- |
| 1 | Create src/connectors/workday.py implementing HRISConnector ABC |
| 2 | Implement OAuth2 authentication flow (client_credentials grant for service account) |
| 3 | Implement get_employee(employee_id) → Employee model via Workday Workers API |
| 4 | Implement search_employees(query, filters) with pagination support |
| 5 | Implement get_leave_balance(employee_id) via Workday Absence Management API |
| 6 | Implement get_leave_requests(employee_id, status_filter) via Absence API |
| 7 | Implement get_org_chart(root_id, depth) via Workday Organizations API |
| 8 | Implement get_benefits(employee_id) via Workday Benefits API |
| 9 | Implement write_leave_request(employee_id, request) → submit via Workday API |
| 10 | Add field mapping: Workday field names → internal Employee model fields |
| 11 | Add SOAP fallback for legacy endpoints not yet on REST (compensation history) |
| 12 | Implement rate limiting: respect Workday API rate limits (X-Rate-Limit headers) |
| 13 | Add retry logic with exponential backoff for 429 and 5xx responses |
| 14 | Register WorkdayConnector in ConnectorRegistry |
| 15 | Add Workday-specific settings to config/settings.py (WORKDAY_CLIENT_ID, WORKDAY_CLIENT_SECRET, WORKDAY_TENANT_URL) |
| 16 | Write unit tests: OAuth2 token acquisition and refresh |
| 17 | Write unit tests: employee retrieval and field mapping |
| 18 | Write unit tests: rate limiting and retry behavior |
| 19 | Write unit tests: SOAP fallback activation |

# Issue #5: AGENT-004 — Onboarding Agent

| Category | Specialist Agents |
| --- | --- |
| Priority | P0 – Critical |
| Dependencies | WRITE-002 (Leave Request), WRITE-003 (Document Gen), HRIS-004 (Workday) |
| Execution Wave | Wave 3 – Advanced Agents |

## Description

Build a specialist onboarding agent that orchestrates the entire new-hire onboarding workflow: creating onboarding checklists, generating welcome packets, scheduling orientation tasks, provisioning system access requests, and tracking completion status. Uses the LangGraph 5-node pattern from BaseAgent.

## TODOs (20 items)

| # | Task Description |
| --- | --- |
| 1 | Create src/agents/onboarding_agent.py extending BaseAgent |
| 2 | Define OnboardingState TypedDict (extends BaseAgentState with onboarding-specific fields) |
| 3 | Implement get_tools(): checklist_generator, document_packager, task_scheduler, progress_tracker, access_provisioner |
| 4 | Implement get_system_prompt(): onboarding specialist with company policy context |
| 5 | Implement get_agent_type(): returns 'onboarding' |
| 6 | Build checklist_generator tool: create personalized onboarding checklist based on role, department, location |
| 7 | Build document_packager tool: invoke DocumentGenerator for welcome packet (offer letter, handbook, benefits summary, I-9) |
| 8 | Build task_scheduler tool: create onboarding milestones (Day 1, Week 1, 30-60-90 day check-ins) |
| 9 | Build progress_tracker tool: query completion status of all onboarding tasks for an employee |
| 10 | Build access_provisioner tool: generate IT access request tickets (email, Slack, VPN, tools) |
| 11 | Design onboarding_checklists table (checklist_id, employee_id, template_id, items_json, status, created_at) |
| 12 | Design onboarding_tasks table (task_id, checklist_id, title, assignee_id, due_date, status, completed_at) |
| 13 | Add RBAC: only HR and managers can initiate onboarding; employees see their own checklist |
| 14 | Integrate with RouterAgent: register 'onboarding' intent category and dispatch rules |
| 15 | Add PII stripping for any employee data sent to LLM during onboarding queries |
| 16 | Write unit tests: checklist generation for different roles |
| 17 | Write unit tests: document package assembly |
| 18 | Write unit tests: task scheduling and progress tracking |
| 19 | Write unit tests: RBAC enforcement (HR vs employee access) |
| 20 | Write unit tests: RouterAgent dispatch to OnboardingAgent |

# Issue #6: AGENT-005 — Benefits & Compensation Agent

| Category | Specialist Agents |
| --- | --- |
| Priority | P1 – High |
| Dependencies | HRIS-004 (Workday Adapter), PLAT-004 (Bias Audit Framework) |
| Execution Wave | Wave 3 – Advanced Agents |

## Description

Build a specialist agent for benefits enrollment queries, compensation comparisons, and total rewards summaries. Integrates with HRIS connectors for live benefits data and the Bias Audit Framework for compensation fairness checks.

## TODOs (19 items)

| # | Task Description |
| --- | --- |
| 1 | Create src/agents/benefits_agent.py extending BaseAgent |
| 2 | Define BenefitsState TypedDict with benefits-specific fields (plans, enrollment_window, comparisons) |
| 3 | Implement get_tools(): benefits_lookup, enrollment_checker, compensation_summary, rewards_calculator, bias_flag |
| 4 | Implement get_system_prompt(): benefits specialist with plan details and enrollment rules |
| 5 | Implement get_agent_type(): returns 'benefits' |
| 6 | Build benefits_lookup tool: query current benefits enrollment via HRIS connector |
| 7 | Build enrollment_checker tool: check if enrollment window is open, eligible plans, deadlines |
| 8 | Build compensation_summary tool: total compensation breakdown (base, bonus, equity, benefits value) |
| 9 | Build rewards_calculator tool: compare plan options (cost, coverage, out-of-pocket max) |
| 10 | Build bias_flag tool: invoke Bias Audit on compensation queries (flag if pay equity concern detected) |
| 11 | Add RBAC: employees see own benefits; HR sees department/all; managers see team summary only |
| 12 | Filter sensitive compensation data through PII stripper before LLM |
| 13 | Integrate with RouterAgent: register 'benefits' and 'compensation' intent categories |
| 14 | Handle benefits-specific edge cases: COBRA, life events, mid-year changes |
| 15 | Write unit tests: benefits lookup with mock HRIS data |
| 16 | Write unit tests: enrollment window checking logic |
| 17 | Write unit tests: compensation summary calculations |
| 18 | Write unit tests: bias flag integration |
| 19 | Write unit tests: RBAC filtering on compensation data |

# Issue #7: AGENT-006 — Performance Review Agent

| Category | Specialist Agents |
| --- | --- |
| Priority | P1 – High |
| Dependencies | WRITE-001 (Approval Workflow), HRIS-004 (Workday) |
| Execution Wave | Wave 3 – Advanced Agents |

## Description

Build a specialist agent for performance review workflows: creating review cycles, collecting self-assessments and manager reviews, generating performance summaries, and routing approvals through the workflow engine. Read-only in initial release (no direct rating writes).

## TODOs (18 items)

| # | Task Description |
| --- | --- |
| 1 | Create src/agents/performance_agent.py extending BaseAgent |
| 2 | Define PerformanceState TypedDict (review_cycle, ratings, goals, feedback_items) |
| 3 | Implement get_tools(): review_lookup, cycle_status, goal_tracker, feedback_summarizer, calibration_helper |
| 4 | Implement get_system_prompt(): performance management specialist |
| 5 | Implement get_agent_type(): returns 'performance' |
| 6 | Build review_lookup tool: fetch current/past review data for an employee from HRIS |
| 7 | Build cycle_status tool: check where in the review cycle the org currently is (self-review, manager review, calibration, delivery) |
| 8 | Build goal_tracker tool: list OKRs/goals and completion status for an employee |
| 9 | Build feedback_summarizer tool: aggregate 360 feedback into themes using LLM (with PII stripping) |
| 10 | Build calibration_helper tool: provide department-level rating distribution for managers (HR/manager only) |
| 11 | Design review_cycles table (cycle_id, name, start_date, end_date, phases_json, status) |
| 12 | Design performance_reviews table (review_id, cycle_id, employee_id, reviewer_id, self_rating, manager_rating, status) |
| 13 | Add RBAC: employees see own reviews; managers see direct reports; HR sees all |
| 14 | Integrate with RouterAgent: register 'performance' intent category |
| 15 | Write unit tests: review lookup and cycle status |
| 16 | Write unit tests: goal tracking and feedback summarization |
| 17 | Write unit tests: calibration data with RBAC filtering |
| 18 | Write unit tests: RouterAgent dispatch to PerformanceAgent |

# Issue #8: PLAT-004 — Bias Audit Framework

| Category | Platform |
| --- | --- |
| Priority | P0 – Critical |
| Dependencies | GATE 1 (Quality Assessor, RBAC) |
| Execution Wave | Wave 1 – Foundation |

## Description

Implement an algorithmic bias detection and audit framework that monitors agent responses and HRIS data queries for potential bias across protected categories (gender, race, age, disability). Provides real-time flagging, periodic audits, and compliance reporting.

## TODOs (18 items)

| # | Task Description |
| --- | --- |
| 1 | Create src/core/bias_audit.py with BiasAuditor class |
| 2 | Define ProtectedCategory enum (GENDER, RACE, AGE, DISABILITY, VETERAN_STATUS, RELIGION) |
| 3 | Define BiasIncident dataclass (incident_id, category, severity, description, agent_type, query, response, timestamp) |
| 4 | Implement real-time response scanner: check agent responses for biased language patterns |
| 5 | Implement compensation equity checker: flag if pay queries show statistically significant gaps by protected category |
| 6 | Implement hiring pattern analyzer: detect if onboarding/review agents show category-correlated patterns |
| 7 | Build bias lexicon: maintain configurable list of biased terms and microaggressions |
| 8 | Implement severity scoring: LOW (language concern), MEDIUM (pattern detected), HIGH (systematic disparity), CRITICAL (legal risk) |
| 9 | Design bias_incidents table (incident_id, category, severity, agent_type, details_json, created_at, reviewed, reviewer_id) |
| 10 | Design bias_audit_reports table (report_id, period_start, period_end, findings_json, generated_at) |
| 11 | Implement generate_audit_report(start_date, end_date) → structured findings with recommendations |
| 12 | Add middleware hook: BiasAuditMiddleware that intercepts agent responses before delivery |
| 13 | Integrate with Quality Assessor: add bias_score dimension to quality scoring |
| 14 | Add RBAC: only HR_ADMIN can view bias audit reports; incidents logged silently |
| 15 | Write unit tests: biased language detection |
| 16 | Write unit tests: compensation equity flagging |
| 17 | Write unit tests: severity scoring logic |
| 18 | Write unit tests: audit report generation |

# Issue #9: PLAT-001 — No-Code Workflow Builder

| Category | Platform |
| --- | --- |
| Priority | P1 – High |
| Dependencies | WRITE-001 (Approval Workflow Engine) |
| Execution Wave | Wave 4 – Platform & Dashboard |

## Description

Build a configuration-driven workflow builder that allows HR administrators to create custom approval workflows without code. Provides a JSON-based workflow definition DSL, validation, and registration into the WorkflowEngine.

## TODOs (15 items)

| # | Task Description |
| --- | --- |
| 1 | Define WorkflowDefinition JSON schema (name, trigger_event, steps[], conditions[], actions[]) |
| 2 | Define StepDefinition schema (step_type: approval¦notification¦condition¦action, config{}) |
| 3 | Implement WorkflowBuilder class with validate_definition(json) → errors[] |
| 4 | Implement register_workflow(definition) → template_id in WorkflowEngine |
| 5 | Implement update_workflow(template_id, definition) with version tracking |
| 6 | Implement deactivate_workflow(template_id) → soft delete |
| 7 | Build condition evaluator: supports field-based rules (employee.department == 'Engineering') |
| 8 | Build action executor: supports notification, field update, webhook call |
| 9 | Implement dry-run mode: simulate workflow execution without side effects |
| 10 | Add RBAC: only HR_ADMIN can create/edit workflows; HR_GENERALIST can view |
| 11 | Provide 5 pre-built workflow templates (leave approval, expense approval, onboarding, document review, role change) |
| 12 | Write unit tests: schema validation (valid and invalid definitions) |
| 13 | Write unit tests: workflow registration and versioning |
| 14 | Write unit tests: condition evaluation logic |
| 15 | Write unit tests: dry-run simulation |

# Issue #10: COMP-001 — GDPR Compliance Module

| Category | Compliance |
| --- | --- |
| Priority | P0 – Critical |
| Dependencies | GATE 1 (Database, Cache, PII Stripper, Audit Log) |
| Execution Wave | Wave 1 – Foundation |

## Description

Implement GDPR data privacy compliance: data subject access requests (DSAR), right to erasure, consent management, data retention policies, and automated data classification. Ensures the platform handles EU employee data lawfully.

## TODOs (19 items)

| # | Task Description |
| --- | --- |
| 1 | Create src/core/gdpr.py with GDPRComplianceService class |
| 2 | Define DataCategory enum (PERSONAL, SENSITIVE, FINANCIAL, HEALTH, BIOMETRIC) |
| 3 | Define ConsentRecord model (consent_id, employee_id, purpose, granted, granted_at, revoked_at) |
| 4 | Define DSARRequest model (request_id, employee_id, type: ACCESS¦ERASURE¦RECTIFICATION¦PORTABILITY, status, submitted_at, due_date) |
| 5 | Implement process_dsar(request) → generate data export or execute erasure |
| 6 | Implement data_subject_access: export all personal data for an employee across all tables |
| 7 | Implement right_to_erasure: anonymize/delete employee data with cascade (preserving audit integrity) |
| 8 | Implement consent_management: record, query, and revoke consent by purpose |
| 9 | Design consent_records table (consent_id, employee_id, purpose, granted, timestamp) |
| 10 | Design dsar_requests table (request_id, employee_id, type, status, submitted_at, completed_at, data_export_path) |
| 11 | Design data_retention_policies table (policy_id, data_category, retention_days, action: ARCHIVE¦DELETE) |
| 12 | Implement retention policy engine: scheduled job to enforce retention (archive or delete expired data) |
| 13 | Implement data classification: tag all database fields with DataCategory for audit |
| 14 | Add GDPR middleware: log all personal data access in audit trail with legal basis |
| 15 | Add RBAC: only HR_ADMIN can process DSARs; system auto-processes within 30-day deadline |
| 16 | Write unit tests: DSAR processing (access, erasure, portability) |
| 17 | Write unit tests: consent management (grant, revoke, query) |
| 18 | Write unit tests: retention policy enforcement |
| 19 | Write unit tests: data classification tagging |

# Issue #11: DASH-001 — Analytics Dashboard

| Category | Dashboard |
| --- | --- |
| Priority | P1 – High |
| Dependencies | GATE 1 (all core modules) |
| Execution Wave | Wave 4 – Platform & Dashboard |

## Description

Build a real-time analytics dashboard providing visibility into agent performance metrics, user engagement patterns, HRIS data insights, and compliance status. Exposes REST API endpoints consumed by a frontend dashboard.

## TODOs (16 items)

| # | Task Description |
| --- | --- |
| 1 | Create src/api/dashboard_routes.py with Flask Blueprint |
| 2 | Implement GET /api/v2/dashboard/agent-metrics → per-agent response times, success rates, quality scores |
| 3 | Implement GET /api/v2/dashboard/user-engagement → queries per day, top intents, user satisfaction |
| 4 | Implement GET /api/v2/dashboard/hris-health → connector status, last sync time, error rates |
| 5 | Implement GET /api/v2/dashboard/compliance → GDPR status, bias incidents, audit log summary |
| 6 | Implement GET /api/v2/dashboard/workflow-status → active workflows, approval bottlenecks, SLA compliance |
| 7 | Create DashboardMetricsCollector class to aggregate metrics from all modules |
| 8 | Implement time-series data storage for trending (hourly/daily/weekly rollups) |
| 9 | Add Redis-based metric caching with 5-minute TTL for dashboard queries |
| 10 | Add RBAC: HR_ADMIN sees all dashboards; managers see team metrics; employees see personal usage |
| 11 | Define MetricSnapshot model (metric_name, value, timestamp, dimensions{}) |
| 12 | Implement alert thresholds: notify on quality score drops, high error rates, SLA breaches |
| 13 | Write unit tests: metric aggregation logic |
| 14 | Write unit tests: time-series rollup calculations |
| 15 | Write unit tests: RBAC-filtered dashboard responses |
| 16 | Write unit tests: alert threshold triggering |

# Issue #12: API-001 — API Gateway v2 with Versioning

| Category | API |
| --- | --- |
| Priority | P1 – High |
| Dependencies | GATE 1 (existing Flask routes) |
| Execution Wave | Wave 4 – Platform & Dashboard |

## Description

Redesign the API layer with proper versioning (v1 backward-compatible, v2 with new features), request validation, standardized error responses, OpenAPI spec generation, and rate limiting per client.

## TODOs (16 items)

| # | Task Description |
| --- | --- |
| 1 | Create src/api/v2/ package with versioned route blueprints |
| 2 | Implement API versioning: /api/v1/* (backward-compatible) and /api/v2/* (new endpoints) |
| 3 | Create standardized APIResponse model (status, data, errors[], meta{pagination, request_id}) |
| 4 | Create standardized APIError model (code, message, details, field) |
| 5 | Implement request validation middleware using Pydantic models for all v2 endpoints |
| 6 | Add per-client rate limiting using Redis (configurable per API key/role) |
| 7 | Implement API key management: generate, rotate, revoke API keys |
| 8 | Add request/response logging middleware with correlation IDs |
| 9 | Generate OpenAPI 3.0 spec from route definitions (using flask-apispec or flasgger) |
| 10 | Add CORS configuration per API version |
| 11 | Implement pagination helper: cursor-based for large result sets |
| 12 | Add health check endpoint: GET /api/v2/health with dependency status |
| 13 | Write unit tests: versioned routing (v1 vs v2 responses) |
| 14 | Write unit tests: request validation and error responses |
| 15 | Write unit tests: rate limiting enforcement |
| 16 | Write unit tests: pagination and cursor handling |

# Issue #13: NOTIF-001 — Notification Service

| Category | Platform |
| --- | --- |
| Priority | P1 – High |
| Dependencies | WRITE-001 (Approval Workflow Engine) |
| Execution Wave | Wave 2 – Dependent Build |

## Description

Build a centralized notification service that delivers alerts via multiple channels (in-app, email, webhook) triggered by workflow events, approval actions, and system alerts. Supports templated messages with employee context.

## TODOs (18 items)

| # | Task Description |
| --- | --- |
| 1 | Create src/core/notifications.py with NotificationService class |
| 2 | Define NotificationChannel enum (IN_APP, EMAIL, WEBHOOK, SLACK) |
| 3 | Define NotificationTemplate model (template_id, channel, subject_template, body_template, variables[]) |
| 4 | Define Notification model (id, recipient_id, channel, subject, body, status: PENDING¦SENT¦FAILED, sent_at) |
| 5 | Design notifications table (id, recipient_id, channel, subject, body, status, created_at, sent_at) |
| 6 | Design notification_preferences table (employee_id, channel, enabled, quiet_hours_start, quiet_hours_end) |
| 7 | Implement send_notification(recipient_id, template_id, context) → dispatch to configured channels |
| 8 | Implement InAppChannel: store notification in database for frontend polling |
| 9 | Implement EmailChannel: send via SMTP (configurable provider) |
| 10 | Implement WebhookChannel: POST to registered webhook URLs with retry |
| 11 | Implement preference management: employees opt in/out of channels, set quiet hours |
| 12 | Register workflow event listeners: on_approval_needed, on_approved, on_rejected, on_escalated |
| 13 | Add batch notification support: digest mode for high-frequency events |
| 14 | Add RBAC: HR_ADMIN configures templates; employees manage own preferences |
| 15 | Write unit tests: notification dispatching per channel |
| 16 | Write unit tests: preference filtering and quiet hours |
| 17 | Write unit tests: workflow event listener integration |
| 18 | Write unit tests: batch digest mode |

# Issue #14: INT-001 — Integration Test Framework

| Category | Testing |
| --- | --- |
| Priority | P0 – Critical |
| Dependencies | GATE 1 (all Phase 1 modules) |
| Execution Wave | Wave 1 – Foundation |

## Description

Build an integration test framework that tests cross-module interactions with realistic fixtures, database transactions, mock HRIS systems, and end-to-end request flows. Ensures Phase 1 and Phase 2 modules work together correctly.

## TODOs (15 items)

| # | Task Description |
| --- | --- |
| 1 | Create tests/integration/ directory with conftest.py |
| 2 | Set up test database: in-memory SQLite with all schema tables created |
| 3 | Set up test fixtures: seed employees, departments, roles, leave balances |
| 4 | Create MockHRISConnector: in-memory implementation of HRISConnector with seed data |
| 5 | Create MockCacheService: dict-based cache mimicking Redis interface |
| 6 | Implement test_auth_to_rbac_flow: authenticate → get token → verify role → filter data |
| 7 | Implement test_router_to_agent_flow: submit query → router classifies → dispatches to agent → returns response |
| 8 | Implement test_pii_pipeline_flow: PII in query → strip → agent processes → rehydrate → response clean |
| 9 | Implement test_rag_ingest_and_query: ingest policy document → query → get relevant chunks |
| 10 | Implement test_quality_scoring_flow: agent response → quality assessor → score → fallback if insufficient |
| 11 | Implement test_full_conversation_flow: multi-turn conversation with context preservation |
| 12 | Add transaction rollback: each test runs in a DB transaction that rolls back after |
| 13 | Add performance assertions: response times under thresholds |
| 14 | Write integration conftest with shared fixtures and cleanup |
| 15 | Create CI-compatible test runner configuration (pytest markers: @pytest.mark.integration) |

# Issue #15: INT-002 — End-to-End Test Scenarios

| Category | Testing |
| --- | --- |
| Priority | P0 – Critical |
| Dependencies | INT-001, all Phase 2 agents and modules |
| Execution Wave | Wave 5 – Integration & Quality |

## Description

Write comprehensive end-to-end test scenarios covering complete user journeys across all Phase 2 features. Tests exercise the full stack from API request through router, agents, HRIS connectors, workflow engine, and back.

## TODOs (15 items)

| # | Task Description |
| --- | --- |
| 1 | Create tests/e2e/ directory with conftest.py |
| 2 | Scenario: Employee submits leave request → approval workflow → manager approves → balance updated → notification sent |
| 3 | Scenario: HR initiates onboarding → checklist created → documents generated → tasks scheduled → IT access requested |
| 4 | Scenario: Employee queries benefits → benefits agent returns plan comparison → bias audit checks compensation data |
| 5 | Scenario: Manager queries team performance → performance agent returns summaries → RBAC filters sensitive data |
| 6 | Scenario: HR admin creates custom workflow via builder → validates → registers → employee triggers it |
| 7 | Scenario: Employee submits DSAR → GDPR module processes → data exported → audit trail recorded |
| 8 | Scenario: Multi-intent query (leave balance + benefits enrollment) → router splits → parallel agent calls → merged response |
| 9 | Scenario: Expired JWT → refresh token flow → seamless re-authentication → request retried |
| 10 | Scenario: HRIS connector failure → circuit breaker trips → graceful degradation → cached data served |
| 11 | Scenario: Quality score below threshold → fallback suggestion → human escalation flow |
| 12 | Add performance benchmarks: measure P50, P95, P99 response times per scenario |
| 13 | Add load test hooks: configurable concurrent user simulation |
| 14 | Write test report generator: HTML report with pass/fail, timing, coverage |
| 15 | Create CI pipeline configuration for E2E test execution |