# Iteration 3 — Database, Integration & UI

Phase 3: Production Readiness

Generated: 2026-02-06  |  Issues: 14  |  TODOs: 143  |  Waves: 4

| Wave | Issues | Focus | Priority | TODOs |
| --- | --- | --- | --- | --- |
| Wave 1 | DB-001, DB-002, DB-003 | Database Persistence Layer | P0, P0, P1 | 35 |
| Wave 2 | INT-003, INT-004, INT-005 | App Integration & LLM Wiring | P0, P0, P1 | 33 |
| Wave 3 | UI-001, UI-002, UI-003, UI-004 | Frontend Rebuild (HR Dashboard) | P0, P0, P1, P1 | 43 |
| Wave 4 | CFG-001, CFG-002, FIX-001, DOC-001 | Config, Migration & Polish | P0, P1, P1, P2 | 32 |

## Gate 3 Acceptance Criteria

| # | Criterion | Status |
| --- | --- | --- |
| 1 | All Iteration 2 services persist data to PostgreSQL (no in-memory dicts in production mode) | Pending |
| 2 | RouterAgent is the primary entry point for /api/v2/query | Pending |
| 3 | LLM calls work end-to-end (plan → decide → execute → reflect → finish with real responses) | Pending |
| 4 | RAG pipeline returns relevant results from ChromaDB for policy/benefits/handbook queries | Pending |
| 5 | Frontend dashboard loads with sidebar navigation and at least 6 pages | Pending |
| 6 | Chat interface v2 sends queries to /api/v2/query and displays agent responses | Pending |
| 7 | Leave request can be submitted, approved, and reflected in balance via UI | Pending |
| 8 | Analytics page shows at least 4 charts with real or seeded data | Pending |
| 9 | Docker compose brings up app + postgres + redis with one command | Pending |
| 10 | Alembic migrations run cleanly: upgrade and downgrade | Pending |
| 11 | Integration tests pass with mocked LLM (no external API dependency) | Pending |
| 12 | All 504+ existing unit tests still pass (zero regressions) | Pending |
| 13 | E2E scenarios run through the full agent pipeline | Pending |
| 14 | Developer README covers setup, run, test, and API reference | Pending |

## Issue DB-001: Repository Pattern for Core Services

| Wave | Priority | TODOs | Dependencies |
| --- | --- | --- | --- |
| Wave 1 | P0 | 14 | None (foundation) |

Create repository classes that wrap SQLAlchemy models for all Iteration 2 services (workflow_engine, notifications, gdpr, bias_audit, document_generator). Replace in-memory dict storage with DB reads/writes.

| # | TODO | Status |
| --- | --- | --- |
| 1 | Create src/repositories/__init__.py package | Pending |
| 2 | Create src/repositories/base_repository.py with BaseRepository ABC (get, list, create, update, delete) | Pending |
| 3 | Create src/repositories/workflow_repository.py wrapping ApprovalWorkflow model | Pending |
| 4 | Create src/repositories/notification_repository.py wrapping Notification model | Pending |
| 5 | Create src/repositories/gdpr_repository.py wrapping ConsentRecord/DSARRequest models | Pending |
| 6 | Create src/repositories/document_repository.py wrapping GeneratedDocument model | Pending |
| 7 | Create src/repositories/bias_repository.py wrapping BiasIncident model | Pending |
| 8 | Add database session management with context manager | Pending |
| 9 | Add rollback on error, commit on success pattern | Pending |
| 10 | Update WorkflowEngine to use workflow_repository instead of self._workflows dict | Pending |
| 11 | Update NotificationService to use notification_repository | Pending |
| 12 | Update GDPRComplianceService to use gdpr_repository | Pending |
| 13 | Update DocumentGenerator to use document_repository | Pending |
| 14 | Update BiasAuditor to use bias_repository | Pending |

## Issue DB-002: Alembic Migration System

| Wave | Priority | TODOs | Dependencies |
| --- | --- | --- | --- |
| Wave 1 | P0 | 13 | None (foundation) |

Set up Alembic for database schema migrations. Create initial migration from existing SQLAlchemy models. Add new models for Iteration 2 entities (workflows, notifications, GDPR records, documents, bias incidents).

| # | TODO | Status |
| --- | --- | --- |
| 1 | Install alembic and add to requirements.txt | Pending |
| 2 | Run alembic init to create migrations/ directory | Pending |
| 3 | Configure alembic.ini with database URL from settings | Pending |
| 4 | Create env.py that imports all models | Pending |
| 5 | Add new SQLAlchemy models: ApprovalWorkflowModel, WorkflowStepModel | Pending |
| 6 | Add new models: NotificationModel, NotificationTemplateModel, NotificationPreferenceModel | Pending |
| 7 | Add new models: ConsentRecordModel, DSARRequestModel, RetentionPolicyModel | Pending |
| 8 | Add new models: DocumentTemplateModel, GeneratedDocumentModel | Pending |
| 9 | Add new models: BiasIncidentModel, BiasAuditReportModel | Pending |
| 10 | Add new models: LeaveRequestModel, LeaveBalanceModel | Pending |
| 11 | Generate initial migration: alembic revision --autogenerate | Pending |
| 12 | Test migration: alembic upgrade head | Pending |
| 13 | Test rollback: alembic downgrade -1 | Pending |

## Issue DB-003: Dashboard & Analytics Persistence

| Wave | Priority | TODOs | Dependencies |
| --- | --- | --- | --- |
| Wave 1 | P1 | 8 | None (foundation) |

Persist dashboard configurations, widgets, and computed metrics to the database. Add time-series metric snapshots for trend analysis.

| # | TODO | Status |
| --- | --- | --- |
| 1 | Create SQLAlchemy models: DashboardModel, DashboardWidgetModel | Pending |
| 2 | Create MetricSnapshotModel for time-series metric storage | Pending |
| 3 | Create src/repositories/dashboard_repository.py | Pending |
| 4 | Create src/repositories/metrics_repository.py | Pending |
| 5 | Update DashboardService to use dashboard_repository | Pending |
| 6 | Add scheduled metric snapshot collection (cron-ready function) | Pending |
| 7 | Add metric aggregation queries (daily, weekly, monthly rollups) | Pending |
| 8 | Add database indexes for time-range queries on metrics | Pending |

## Issue INT-003: Wire RouterAgent into Flask App

| Wave | Priority | TODOs | Dependencies |
| --- | --- | --- | --- |
| Wave 2 | P0 | 12 | DB-001, DB-002 |

Replace the old agent_brain.py entry point with the new RouterAgent + specialist agents. Register API Gateway v2 blueprint. Make the new multi-agent system the primary query handler.

| # | TODO | Status |
| --- | --- | --- |
| 1 | Create src/app_v2.py as new entry point | Pending |
| 2 | Import and register API Gateway v2 blueprint from src/platform/api_gateway.py | Pending |
| 3 | Create src/services/agent_service.py singleton that initializes RouterAgent | Pending |
| 4 | Wire /api/v2/query endpoint to call RouterAgent.run() | Pending |
| 5 | Map UserContext from JWT claims to RouterAgent user_context | Pending |
| 6 | Add conversation logging to database via Conversation/ConversationMessage models | Pending |
| 7 | Keep old /api/chat and /api/agent/chat as legacy endpoints | Pending |
| 8 | Add /api/v2/agents endpoint listing available specialist agents | Pending |
| 9 | Add request ID tracking across the full agent pipeline | Pending |
| 10 | Add structured JSON logging for all agent interactions | Pending |
| 11 | Create startup health checks: DB connection, Redis, LLM reachable | Pending |
| 12 | Update CORS configuration for v2 endpoints | Pending |

## Issue INT-004: LLM Gateway Live Integration

| Wave | Priority | TODOs | Dependencies |
| --- | --- | --- | --- |
| Wave 2 | P0 | 12 | DB-001, DB-002 |

Connect LLM Gateway to real LLM providers. Support Google Gemini (existing key) and add OpenAI fallback. Wire BaseAgent plan/reflect/finish nodes to actual LLM calls.

| # | TODO | Status |
| --- | --- | --- |
| 1 | Update src/core/llm_gateway.py to use langchain-google-genai with GOOGLE_API_KEY | Pending |
| 2 | Add OpenAI fallback in LLM Gateway (optional, config-driven) | Pending |
| 3 | Wire BaseAgent._plan_node to call LLM via gateway | Pending |
| 4 | Wire BaseAgent._reflect_node to call LLM via gateway | Pending |
| 5 | Wire BaseAgent._finish_node to call LLM via gateway | Pending |
| 6 | Wire RouterAgent.classify_intent LLM fallback to gateway | Pending |
| 7 | Add token counting and cost tracking per request | Pending |
| 8 | Add LLM response caching for identical queries within TTL | Pending |
| 9 | Add circuit breaker activation on LLM provider failures | Pending |
| 10 | Add fallback response when all LLM providers are down | Pending |
| 11 | Update settings.py with LLM provider configuration | Pending |
| 12 | Create integration test with mocked LLM responses | Pending |

## Issue INT-005: RAG Pipeline Production Wiring

| Wave | Priority | TODOs | Dependencies |
| --- | --- | --- | --- |
| Wave 2 | P1 | 9 | DB-001, DB-002 |

Connect the new RAG pipeline (rag_pipeline.py) to the specialist agents. Ensure ChromaDB persistence works end-to-end. Add document ingestion CLI.

| # | TODO | Status |
| --- | --- | --- |
| 1 | Wire PolicyAgent tools to use RAGPipeline.search() instead of stubs | Pending |
| 2 | Wire BenefitsAgent to search benefits_guides collection | Pending |
| 3 | Wire OnboardingAgent to search employee_handbook collection | Pending |
| 4 | Create CLI script: python -m scripts.ingest_documents --dir ./data/policies | Pending |
| 5 | Add document ingestion for .pdf files (implement PDF text extraction) | Pending |
| 6 | Verify ChromaDB persistent storage at ./chromadb_hr works across restarts | Pending |
| 7 | Add collection statistics endpoint: GET /api/v2/rag/stats | Pending |
| 8 | Add re-index endpoint: POST /api/v2/rag/reindex | Pending |
| 9 | Create sample HR policy documents in data/policies/ for testing | Pending |

## Issue UI-001: HR Dashboard Layout & Navigation

| Wave | Priority | TODOs | Dependencies |
| --- | --- | --- | --- |
| Wave 3 | P0 | 13 | INT-003, INT-004 |

Rebuild the frontend from the old chatbot single-page into a multi-page HR dashboard. Add sidebar navigation, top bar with user info, and routing between sections.

| # | TODO | Status |
| --- | --- | --- |
| 1 | Create frontend/templates/base.html with sidebar + topbar layout | Pending |
| 2 | Create frontend/templates/dashboard.html (main overview page) | Pending |
| 3 | Create frontend/templates/chat.html (agent chat interface) | Pending |
| 4 | Create frontend/templates/leave.html (leave request/balance page) | Pending |
| 5 | Create frontend/templates/workflows.html (workflow builder/tracker) | Pending |
| 6 | Create frontend/templates/documents.html (document generation page) | Pending |
| 7 | Create frontend/templates/analytics.html (metrics dashboard page) | Pending |
| 8 | Create frontend/static/css/dashboard.css with modern HR theme | Pending |
| 9 | Create frontend/static/js/router.js for SPA-style navigation | Pending |
| 10 | Add sidebar navigation: Dashboard, Chat, Leave, Workflows, Documents, Analytics | Pending |
| 11 | Add top bar with user name, role badge, notifications bell | Pending |
| 12 | Add responsive design for tablet/mobile | Pending |
| 13 | Update Flask routes to serve new templates | Pending |

## Issue UI-002: Agent Chat Interface v2

| Wave | Priority | TODOs | Dependencies |
| --- | --- | --- | --- |
| Wave 3 | P0 | 10 | INT-003, INT-004 |

Rebuild the chat interface to use the v2 API. Show agent type badges, confidence scores, reasoning traces, and source citations.

| # | TODO | Status |
| --- | --- | --- |
| 1 | Create frontend/static/js/chat_v2.js consuming /api/v2/query | Pending |
| 2 | Add agent type badge on each response (e.g., 'Policy Agent', 'Leave Agent') | Pending |
| 3 | Add confidence score indicator (color-coded: green > 0.8, yellow > 0.5, red < 0.5) | Pending |
| 4 | Add expandable reasoning trace panel per response | Pending |
| 5 | Add source citation links from RAG results | Pending |
| 6 | Add typing indicator while agent is processing | Pending |
| 7 | Add multi-turn conversation with conversation_id tracking | Pending |
| 8 | Add suggested follow-up questions based on agent response | Pending |
| 9 | Add conversation history sidebar | Pending |
| 10 | Wire JWT auth token into API requests | Pending |

## Issue UI-003: Leave Management UI

| Wave | Priority | TODOs | Dependencies |
| --- | --- | --- | --- |
| Wave 3 | P1 | 9 | INT-003, INT-004 |

Build the leave request and balance pages. Calendar view, request form, approval queue for managers.

| # | TODO | Status |
| --- | --- | --- |
| 1 | Create leave balance display cards (per leave type) | Pending |
| 2 | Create leave request form (type, dates, reason, attachments) | Pending |
| 3 | Create team calendar view showing approved/pending leave | Pending |
| 4 | Create leave history table with status filters | Pending |
| 5 | Create manager approval queue (for MANAGER/HR roles) | Pending |
| 6 | Wire form submission to POST /api/v2/leave/request | Pending |
| 7 | Wire balance display to GET /api/v2/leave/balance | Pending |
| 8 | Add date validation (no past dates, no weekends unless configured) | Pending |
| 9 | Add conflict warning when team members already on leave | Pending |

## Issue UI-004: Analytics Dashboard UI

| Wave | Priority | TODOs | Dependencies |
| --- | --- | --- | --- |
| Wave 3 | P1 | 11 | INT-003, INT-004 |

Build the analytics page with interactive charts for HR metrics, agent performance, and compliance tracking.

| # | TODO | Status |
| --- | --- | --- |
| 1 | Add Chart.js for data visualization | Pending |
| 2 | Create headcount by department bar chart | Pending |
| 3 | Create turnover trend line chart | Pending |
| 4 | Create agent query volume and response time charts | Pending |
| 5 | Create leave utilization pie chart | Pending |
| 6 | Create compliance training completion progress bars | Pending |
| 7 | Add date range picker for filtering | Pending |
| 8 | Add department filter dropdown | Pending |
| 9 | Wire all charts to GET /api/v2/metrics endpoint | Pending |
| 10 | Add auto-refresh every 60 seconds | Pending |
| 11 | Add CSV export button for each chart's data | Pending |

## Issue CFG-001: Production Configuration & Environment

| Wave | Priority | TODOs | Dependencies |
| --- | --- | --- | --- |
| Wave 4 | P0 | 11 | All prior waves |

Create production-ready configuration with environment-specific settings, Docker support, and deployment scripts.

| # | TODO | Status |
| --- | --- | --- |
| 1 | Create config/settings_prod.py with production defaults | Pending |
| 2 | Create config/settings_dev.py with development defaults | Pending |
| 3 | Create config/settings_test.py with test defaults | Pending |
| 4 | Update settings.py to load environment-specific config based on FLASK_ENV | Pending |
| 5 | Create Dockerfile for the HR platform | Pending |
| 6 | Create docker-compose.yml with app + postgres + redis services | Pending |
| 7 | Create .env.example with all required environment variables documented | Pending |
| 8 | Add health check endpoint validation in Docker | Pending |
| 9 | Create scripts/setup.sh for first-time environment setup | Pending |
| 10 | Add DATABASE_URL to settings for PostgreSQL connection | Pending |
| 11 | Add REDIS_URL to settings for Redis connection | Pending |

## Issue CFG-002: Data Migration from Legacy Chatbot

| Wave | Priority | TODOs | Dependencies |
| --- | --- | --- | --- |
| Wave 4 | P1 | 6 | All prior waves |

Create migration scripts to transition from the old Human Rights chatbot data to the new HR platform schema. Preserve conversation history.

| # | TODO | Status |
| --- | --- | --- |
| 1 | Create scripts/migrate_conversations.py to move old chat logs to Conversation model | Pending |
| 2 | Create scripts/migrate_rag_data.py to re-index documents into new collections | Pending |
| 3 | Create scripts/seed_sample_data.py with sample employees, leave balances, policies | Pending |
| 4 | Add data validation checks post-migration | Pending |
| 5 | Create rollback script for migration failures | Pending |
| 6 | Update README.md with migration instructions | Pending |

## Issue FIX-001: Fix Integration Tests & E2E Runner

| Wave | Priority | TODOs | Dependencies |
| --- | --- | --- | --- |
| Wave 4 | P1 | 8 | All prior waves |

Fix the integration test collection error from Iteration 2. Wire the E2E scenario runner to use real (mocked) agent instances.

| # | TODO | Status |
| --- | --- | --- |
| 1 | Fix import paths in tests/integration/test_cross_module.py | Pending |
| 2 | Fix conftest.py fixtures to properly initialize test dependencies | Pending |
| 3 | Wire E2EScenarioRunner to instantiate real agent classes with mocked LLM | Pending |
| 4 | Run all 6 E2E scenarios and fix assertion mismatches | Pending |
| 5 | Add integration test CI pipeline configuration | Pending |
| 6 | Create tests/integration/test_db_persistence.py for repository tests | Pending |
| 7 | Create tests/integration/test_api_v2.py for full endpoint tests | Pending |
| 8 | Verify all 504+ unit tests still pass after changes | Pending |

## Issue DOC-001: Developer Documentation & README

| Wave | Priority | TODOs | Dependencies |
| --- | --- | --- | --- |
| Wave 4 | P2 | 7 | All prior waves |

Create comprehensive developer documentation covering setup, architecture, API reference, and contribution guidelines.

| # | TODO | Status |
| --- | --- | --- |
| 1 | Update README.md with new project description (HR Multi-Agent Platform) | Pending |
| 2 | Add architecture overview section with layer diagram | Pending |
| 3 | Add setup instructions (prerequisites, install, configure, run) | Pending |
| 4 | Add API reference for all v2 endpoints | Pending |
| 5 | Add agent development guide (how to create a new specialist agent) | Pending |
| 6 | Add testing guide (unit, integration, e2e) | Pending |
| 7 | Create CHANGELOG.md with iteration 1-3 changes | Pending |