Technical Roadmap, System Design & Coding Guide

Multi-Agent HR Intelligence Platform

Version 1.0

February 5, 2026

Author: Aiden

# TABLE OF CONTENTS

# PART 1: ROADMAP PLANNING

## 1.1 Phase Overview

A 24-week development roadmap organized into three distinct phases, each with clear milestones and deliverables.

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Phase 1: Foundation & Core Agents | Weeks 1-8 | Authentication, base agents (Router, Policy, Employee), Slack/Teams integration, security audit |
| Phase 2: Extended Capabilities | Weeks 9-16 | Leave & Attendance Agent, Onboarding Agent, Policy admin UI, Frontend redesign, multi-language support |
| Phase 3: Advanced Intelligence | Weeks 17-24 | Performance Agent, Payroll & Benefits Agent, Cross-agent workflows, Analytics dashboard, Production hardening |

## 1.2 Phase 1 Detailed Roadmap (Weeks 1-8)

| Week | Deliverables |
| --- | --- |
| Week 1 | Project setup, repository structure, CI/CD pipeline, PostgreSQL schema design, environment configuration |
| Week 2 | Authentication layer (JWT + SSO), RBAC middleware, user session management, API gateway refactoring |
| Week 3 | Base agent abstraction (refactor agent_brain.py into reusable BaseAgent class), Router Agent skeleton, intent classifier training data collection |
| Week 4 | Policy Agent (migrate RAG pipeline, policy document upload, ChromaDB index per policy category, compliance checker adaptation from fact_checker.py) |
| Week 5 | Employee Info Agent (HRISConnector interface, BambooHR adapter, employee lookup tool, org chart tool, RBAC enforcement per query) |
| Week 6 | Router Agent completion (intent classification model, routing logic, escalation rules, fallback handling, conversation memory) |
| Week 7 | Slack/Teams integration (bot framework, slash commands, rich message formatting, SSO in messaging context) |
| Week 8 | Integration testing, security audit, PII stripping middleware, performance benchmarking, Phase 1 release |

## 1.3 Phase 2 Detailed Roadmap (Weeks 9-16)

| Timeframe | Deliverables |
| --- | --- |
| Weeks 9-10 | Leave & Attendance Agent (balance calculator, request workflow, calendar sync, approval engine) |
| Weeks 11-12 | Onboarding Agent (checklist engine, document tracker, IT provisioning integration, training scheduler) |
| Weeks 13-14 | Policy management admin UI, conversation memory persistence, cross-agent handoff protocol |
| Weeks 15-16 | Frontend redesign (React migration), multi-language support, sentiment analysis pipeline, Phase 2 release |

## 1.4 Phase 3 Detailed Roadmap (Weeks 17-24)

| Timeframe | Deliverables |
| --- | --- |
| Weeks 17-18 | Performance Agent (review system, goal tracker, feedback aggregation) |
| Weeks 19-20 | Payroll & Benefits Agent (read-only payroll API, benefits DB, compensation band queries) |
| Weeks 21-22 | Cross-agent workflows, analytics dashboard, automated reporting |
| Weeks 23-24 | Production hardening, load testing, bias audit framework, documentation, Phase 3 release |

## 1.5 Milestones and Decision Gates

| Milestone | Target Date | Success Criteria | Decision |
| --- | --- | --- | --- |
| Phase 1 Gate | Week 8 | All core agents operational, 80%+ test coverage, security audit passed | Go/No-Go for Phase 2 |
| Phase 2 Gate | Week 16 | All extended agents deployed, frontend migration complete, no critical bugs | Go/No-Go for Phase 3 |
| Phase 3 Gate | Week 24 | Production ready, load test passed (10K QPS), bias audit completed, full documentation | Production Release |

# PART 2: SYSTEM DESIGN

## 2.1 High-Level Architecture

The platform follows a layered, microservices-oriented architecture designed for scalability, security, and maintainability.

| Layer | Components | Responsibility |
| --- | --- | --- |
| Layer 1: Client | Web UI, Slack Bot, Teams Bot | User interfaces across channels |
| Layer 2: API Gateway | Flask + Auth Middleware + Rate Limiting | Request routing, authentication, rate control |
| Layer 3: Router Agent | Intent Classification + Agent Registry | Query interpretation and agent selection |
| Layer 4: Specialist Agents | Policy, Employee, Leave, Onboarding, Performance, Payroll | Domain-specific intelligence and decision-making |
| Layer 5: Tool Layer | PolicyRAG, HRISLookup, LeaveCalc, ComplianceChecker | Reusable tools for agent operations |
| Layer 6: Data Layer | PostgreSQL, ChromaDB, HRIS APIs, Payroll APIs | Persistent and external data sources |
| Layer 7: Observability | Logging, Metrics, Audit Trail | System health and compliance monitoring |

## 2.2 Agent Architecture Detail

Each agent follows the LangGraph StateGraph pattern with consistent node structure and conditional edges for robust error handling.

Agent State Structure

- AgentState TypedDict with extended fields: user_id, session_id, access_level, conversation_history

- Nodes: plan -> decide_tool -> execute_tool -> reflect -> finish

- Conditional edges for iteration and quality-driven fallback

- Max 4 plan steps, max 5 iterations (inherited from existing codebase)

Router Agent

- Input: raw query + user context (extracted from JWT)

- Intent classification using small fast LLM (Gemini Flash or equivalent)

- Agent registry with capability descriptions

- Routing decision: map intent to agent_name

- Fallback: general response + human escalation option

- Handoff protocol: summary of context passed to specialist agent

## 2.3 Data Architecture

PostgreSQL Schema

| Table | Purpose |
| --- | --- |
| users | User accounts, email, department, manager_id |
| sessions | Conversation sessions with expiration timestamps |
| conversations | Message history and context per session |
| messages | Individual user and agent messages with metadata |
| audit_logs | Compliance audit trail for all sensitive operations |
| policy_versions | Version history of policy documents |
| employee_cache | Cached HRIS data with TTL for performance |

ChromaDB Collections

- policy_documents: Indexed per policy category for semantic search

- onboarding_templates: Checklists and procedures

- training_materials: Employee training content

Data Refresh Strategy

- Real-time: Critical data (leave balance, manager escalations)

- 15-minute cache: Employee lookups, org chart traversals

- Daily: Policy document indexing, analytics aggregation

## 2.4 Authentication & Authorization Design

SSO Flow

- User authenticates via IdP (SAML/OIDC)

- JWT issued with claims: user_id, role, department, manager_id, scopes

- Token stored in secure httpOnly cookie

- Token refreshed via dedicated endpoint

RBAC Matrix

| Role | Employee Data | Leave Requests | Policy Search | Admin Functions |
| --- | --- | --- | --- | --- |
| Employee | Own data only | Own requests | All policies | None |
| Manager | Direct reports | Team requests | All policies | Approve leaves |
| HR Generalist | All data | All requests | All policies | Read-only admin |
| HR Admin | All data | All requests | All policies | Full admin |

Per-Query Authorization

- Before every tool execution, validate user scope against requested data

- Enforce row-level security on employee records

- Log all authorization decisions for compliance

PII Stripping Flow

- HRIS raw data -> PII Stripper (regex + NER) -> sanitized context

- LLM processes sanitized data -> response re-mapper

- User sees personalized response without intermediate PII exposure

## 2.5 Integration Architecture

HRIS Connector Interface

- connect(): Initialize and authenticate connection

- get_employee(): Fetch employee record by ID

- get_org_chart(): Navigate organizational hierarchy

- get_leave_balance(): Query PTO/sick leave balance

- submit_leave_request(): Create and track leave requests

Adapter Implementations

- BambooHRAdapter: Production connector for BambooHR

- WorkdayAdapter: Enterprise connector for Workday

- CustomDBAdapter: Fallback for legacy systems

Error Handling

- Circuit breaker pattern with 5-minute timeout

- Retry with exponential backoff (2s, 4s, 8s)

- Graceful degradation to cached data

- Webhook support for real-time HRIS event notifications

## 2.6 Conversation & Session Management

Session Lifecycle

- Create on user authentication

- Associate all messages and context

- Expire after 30 minutes of inactivity

- Archive for audit and analytics

Conversation Memory

- Last N messages included in agent context (configurable, default 10)

- Cross-agent handoff: structured summary (not raw history)

- Long-term memory: key facts extracted per-user for personalization

## 2.7 Observability & Monitoring

Structured Logging

- JSON format with correlation_id, user_id, agent_name, action

- Every tool call and LLM invocation logged

- No PII in logs; separate encrypted audit logger

Metrics

- query_count: Total queries by agent

- response_latency_p50/p95/p99: End-to-end response time percentiles

- agent_accuracy: Successful queries vs. escalations

- escalation_rate: Human intervention rate

- tool_error_rate: External API failures

Alerting

- PII leak detection: automatic alert on sensitive data exposure

- High error rates: threshold-based alerting

- Latency spikes: P99 > 5s triggers investigation

- Unauthorized access attempts: logged and escalated

# PART 3: CODING STYLE & CONVENTIONS

## 3.1 Project Structure

The codebase is organized into modular directories with clear separation of concerns. Key structure:

- src/agents/: All agent implementations (base_agent.py, router_agent.py, policy_agent.py, etc.)

- src/tools/: Reusable tools (policy_rag_tool.py, hris_lookup_tool.py, etc.)

- src/integrations/: External system connectors (hris_connector.py, bamboohr_adapter.py, etc.)

- src/middleware/: Request processing (auth.py, rbac.py, pii_stripper.py, rate_limiter.py)

- src/core/: Infrastructure (rag_system.py, database.py, session_manager.py, config.py)

- src/api/: REST API routes and schemas

- tests/: Unit, integration, and e2e tests with shared conftest.py

- bots/: Messaging integrations (slack_bot.py, teams_bot.py)

- scripts/: Utility scripts for data seeding, migrations, bias audits

## 3.2 Python Coding Standards

General Rules

- Python 3.11+ required

- Type hints on ALL function signatures (no exceptions)

- Google-style docstrings on all public methods

- Maximum line length: 100 characters

- Use dataclasses or Pydantic models for structured data (not raw dicts)

- No print() in production code—use structured logging

- All environment variables accessed through config.py, never directly

Naming Conventions

| Element | Convention | Example |
| --- | --- | --- |
| Files | snake_case.py | policy_agent.py |
| Classes | PascalCase | PolicyAgent, HRISConnector |
| Functions/Methods | snake_case | get_employee_status, run_query |
| Constants | UPPER_SNAKE_CASE | MAX_ITERATIONS, DEFAULT_CONFIDENCE_THRESHOLD |
| Private Methods | _leading_underscore | _validate_access, _parse_response |
| Type Aliases | PascalCase | EmployeeRecord, AgentResponse |

Import Ordering (enforced by isort)

- Standard library (e.g., os, sys, typing)

- Third-party packages (e.g., flask, pydantic, langchain)

- Local imports (relative imports)

## 3.3 Agent Development Pattern

Every agent must follow a consistent template to ensure maintainability and consistency across the codebase.

Agent Template

- Inherit from BaseAgent abstract class

- Define __init__ with config, initialize tools dict, build state graph

- Implement _build_graph() following Plan -> Decide -> Execute -> Reflect -> Finish pattern

- Provide _get_system_prompt() for LLM context

- Provide _get_available_tools_description() for tool discovery

Tool Template

- Inherit from BaseTool abstract class

- Define class attributes: name (str), description (str), required_args (list)

- Implement run() method with clear error handling and type hints

- Return structured dict with 'success', 'data', 'error' keys

## 3.4 Error Handling Pattern

Implement a custom exception hierarchy for clear error categorization and handling:

| Exception Class | Parent | Usage |
| --- | --- | --- |
| HRAgentError | Exception | Base for all platform errors |
| ToolExecutionError | HRAgentError | Tool execution failures |
| HRISConnectionError | HRAgentError | HRIS API connection failures |
| RBACDeniedError | HRAgentError | Access control violations |
| PIILeakError | HRAgentError | Potential PII exposure detected |

- Wrap every tool execution in try/except with structured error logging

- Never expose internal errors to users—map to user-friendly messages

- Implement circuit breaker on external API calls

## 3.5 Testing Standards

Comprehensive testing ensures reliability and maintainability:

- Minimum 80% code coverage for agents and tools

- Every agent: unit tests (mocked tools), integration tests (mocked HRIS), e2e tests (full pipeline)

- Every tool: unit tests with fixture data, edge case tests, timeout handling

- RBAC tests: verify every endpoint enforces role permissions

- PII tests: verify no PII in LLM context or logs

- Use pytest with conftest.py for shared fixtures

- Test naming: test_{what}_{scenario}_{expected} (e.g., test_policy_search_no_results_returns_empty)

## 3.6 Git Workflow

Branch Naming

- Feature: feature/FR-{number}-{short-description} (e.g., feature/FR-002-policy-agent)

- Bugfix: bugfix/BF-{number}-{short-description}

- Hotfix: hotfix/HF-{issue}-{short-description}

Commit Messages

- Use conventional commits: feat:, fix:, refactor:, test:, docs:, chore:

- Example: 'feat(router-agent): implement intent classification with Gemini Flash'

Pull Request Requirements

- Passing CI/CD pipeline (tests, linting, type checking)

- At least 1 approval from team

- No PII or secrets in diff

- Code coverage not decreased

Release Tags

- Semantic versioning: v{major}.{minor}.{patch}

- v1.0.0 = Phase 1 GA, v2.0.0 = Phase 2 GA, v3.0.0 = Phase 3 GA

## 3.7 Configuration Management

Centralized configuration ensures consistency and security:

- All config via environment variables loaded through central Config class

- Use Pydantic Settings for validation and type coercion

- Secrets (API keys, DB passwords) via environment or secret manager—NEVER in code

- Per-environment config: development, staging, production

- Feature flags for gradual agent rollout

- Log configuration on startup for debugging

## 3.8 Logging Standards

Structured JSON logging ensures observability and compliance:

- Use python-json-logger for JSON output

- Every log entry includes: timestamp, correlation_id, user_id, agent_name, action, level

- Log levels: DEBUG (development), INFO (normal ops), WARNING (degraded), ERROR (failed), CRITICAL (system failure)

- PII NEVER in logs; use separate encrypted audit_logger

- Correlation ID flows from API request through all agent/tool calls

## 3.9 API Design Standards

RESTful API design with security and consistency at the core:

- Versioned endpoints: /api/v1/agent/chat, /api/v1/admin/policies

- Request/response validation via Pydantic schemas

- Standard error format: {error: {code, message, request_id}}

- Pagination: ?page=1&per_page=20 for list endpoints

- Rate limiting: 60 req/min per user, 10 req/min for LLM-heavy endpoints

## 3.10 Dependency Management

Rigorous dependency management ensures stability and security:

- Pin ALL dependency versions in requirements.txt

- Use pip-compile (pip-tools) for deterministic builds

- Security audit dependencies monthly with safety or pip-audit

- Separate requirements files: requirements.txt (prod), requirements-dev.txt (test/lint)

- Document all major dependencies and their purpose