HR Multi-Agent Platform

Engineering Implementation Plan

Step-by-Step Guide: MCP, Skills, Event Bus & Agent Enhancements

Version 1.0  |  February 2026

# 1. Implementation Overview

This document provides a concrete, file-by-file engineering plan to upgrade the HR Multi-Agent Platform from its current state (keyword-based routing, in-memory mock data, no inter-agent communication) to a production-grade architecture with MCP tool discovery, a composable skills framework, an event bus, and persistent storage for all 8 agents.

Current baseline: 19 API endpoints, 9 SQLAlchemy models, 8 specialist agents (6,199 LOC), 31 core modules (16,939 LOC), 5 HRIS connectors. No MCP server, no skills directory, no event bus, no persistent memory for 5 of 8 agents.

## Dependency Graph

Phases must be implemented in order because each layer depends on the previous one:

| Phase | Name | Depends On | Timeline |
| --- | --- | --- | --- |
| 1 | Backend API Gaps | None (fixes existing frontend) | 2 days |
| 2 | Database Persistence | Phase 1 (models exist) | 3 days |
| 3 | MCP Server | Phase 2 (DB-backed tools) | 4 days |
| 4 | Skills Framework | Phase 3 (MCP for tool exec) | 3 days |
| 5 | Event Bus | Phase 2 (DB for event log) | 3 days |
| 6 | Router & Agent Refactor | Phases 3+4+5 (all infra ready) | 4 days |

# 2. Phase 1 — Backend API Gaps (2 days)

The frontend settings.js now calls three API endpoints that don’t exist yet in api_gateway.py. This phase adds them.

## Step 1.1: Add GET /api/v2/profile

File: src/platform_services/api_gateway.py

Add a new route that reads the currently authenticated user’s profile from the Employee table. Use the X-User-Role header to determine which demo user to return (employee → john.smith, manager → sarah.chen, hr_admin → emily.rodriguez).

@self.blueprint.route("/profile", methods=["GET"])

def get_profile():

role = request.headers.get("X-User-Role", "employee")

role_email_map = {

"employee": "john.smith@company.com",

"manager": "sarah.chen@company.com",

"hr_admin": "emily.rodriguez@company.com"

}

email = role_email_map.get(role, "john.smith@company.com")

session = self._get_db_session()

emp = session.query(Employee).filter_by(email=email).first()

if emp:

return jsonify({"success": True, "data": {

"first_name": emp.first_name, "last_name": emp.last_name,

"email": emp.email, "hris_id": emp.hris_id,

"department": emp.department, "role_level": emp.role_level

}})

return jsonify({"success": False, "error": "User not found"}), 404

## Step 1.2: Add PUT /api/v2/profile

File: src/platform_services/api_gateway.py

Allow updating first_name, last_name, and department for the current user. Validates required fields, commits to DB, returns updated record.

@self.blueprint.route("/profile", methods=["PUT"])

def update_profile():

data = request.get_json()

role = request.headers.get("X-User-Role", "employee")

# Look up user, update fields, session.commit()

# Return {"success": True, "data": {...updated fields...}}

## Step 1.3: Add GET /api/v2/employees (HR Admin only)

File: src/platform_services/api_gateway.py

Returns all employees. Requires X-User-Role: hr_admin. Returns 403 for other roles. Query all Employee records, serialize as JSON array.

## Step 1.4: Add PUT /api/v2/employees/<id> (HR Admin only)

File: src/platform_services/api_gateway.py

Allows HR admin to update any employee’s name, email, department, role_level, and status. Look up by id, validate, commit, return updated record.

### Verification

- curl GET /api/v2/profile with X-User-Role: employee → returns John Smith’s data

- curl PUT /api/v2/profile with name change → persists in DB

- curl GET /api/v2/employees with X-User-Role: hr_admin → returns all employees

- curl PUT /api/v2/employees/1 → updates and persists

- Frontend settings page loads profile, saves changes, admin table populates

# 3. Phase 2 — Database Persistence for All Agents (3 days)

Currently, 5 of 8 agents use in-memory mock data (BenefitsAgent, OnboardingAgent, PerformanceAgent have dataclass models that vanish on restart; LeaveRequestAgent partially uses DB). This phase creates SQLAlchemy models and migrates each agent’s tool functions to read/write from the database.

## Step 2.1: Add New SQLAlchemy Models

File: src/core/database.py

Add the following models (extending the existing 9):

| Model | Agent | Key Fields |
| --- | --- | --- |
| BenefitsPlan | BenefitsAgent | id, name, type, provider, premium, coverage_details (JSON) |
| BenefitsEnrollment | BenefitsAgent | id, employee_id (FK), plan_id (FK), status, enrolled_at |
| OnboardingChecklist | OnboardingAgent | id, employee_id (FK), task_name, category, status, due_date |
| PerformanceReview | PerformanceAgent | id, employee_id (FK), reviewer_id, period, rating, comments |
| PerformanceGoal | PerformanceAgent | id, employee_id (FK), title, description, status, target_date |
| PolicyDocument | PolicyAgent | id, title, category, content_hash, version, effective_date |

## Step 2.2: Create Alembic Migration

Command: alembic revision --autogenerate -m 'add_agent_persistence_models'

Then run: alembic upgrade head. This creates the tables in hr_platform.db.

## Step 2.3: Seed Demo Data

File: src/core/seed_org.py

Extend the existing seed script (which creates 3 demo employees) to also populate benefits plans, onboarding checklists, sample performance reviews and goals. This ensures the demo works immediately after seeding.

## Step 2.4: Migrate Agent Tools to DB

For each agent, replace in-memory data access with SQLAlchemy queries:

- BenefitsAgent (benefits_agent.py): Replace @dataclass Plan/Enrollment with DB queries on BenefitsPlan and BenefitsEnrollment

- OnboardingAgent (onboarding_agent.py): Replace in-memory checklist dict with OnboardingChecklist queries

- PerformanceAgent (performance_agent.py): Replace in-memory reviews/goals with PerformanceReview and PerformanceGoal queries

- PolicyAgent (policy_agent.py): Add PolicyDocument model backing for citation_generator tool

- EmployeeInfoAgent (employee_info_agent.py): Already uses Employee model — verify hris_lookup and org_search use DB

## Step 2.5: Add DB Session Helper to BaseAgent

File: src/agents/base_agent.py

Add a _get_db_session() method to BaseAgent so all child agents can access the database uniformly:

def _get_db_session(self):

from src.core.database import get_session_factory

return get_session_factory()()

### Verification

- Run alembic upgrade head → no errors, tables created

- Run seed script → benefits plans, checklists, reviews populated

- Chat: “What benefits plans are available?” → returns DB data

- Chat: “Show my onboarding checklist” → returns DB data

- Chat: “What are my performance goals?” → returns DB data

- Server restart → all data persists

# 4. Phase 3 — MCP Server Implementation (4 days)

The Model Context Protocol (MCP) provides a standardized way for LLMs to discover and invoke tools. Instead of each agent hardcoding its tool list, tools are registered in a central MCP server. The RouterAgent queries the MCP server to find which tools (and agents) can handle a user’s request.

## Step 3.1: Create Directory Structure

src/mcp/

__init__.py

server.py           # FastMCP server (main entry)

registry.py         # Tool registry + discovery

tool_manifest.py    # TOOLS.md parser / manifest loader

adapters/

__init__.py

langchain_adapter.py   # Wraps MCP tools as LangChain tools

agent_adapter.py       # Wraps existing agent tools for MCP

## Step 3.2: Install Dependencies

File: requirements.txt

Add: mcp[server]>=1.0.0 (the official MCP Python SDK). This provides the FastMCP class for building MCP servers.

## Step 3.3: Build the MCP Server

File: src/mcp/server.py

Create a FastMCP server that exposes all 33 agent tools as MCP-callable tools. Each tool gets a standardized schema with input/output types.

from mcp.server.fastmcp import FastMCP

mcp = FastMCP("HR-Platform")

@mcp.tool()

def hris_lookup(employee_id: str) -> dict:

"""Look up employee by ID or name in the HRIS system."""

from src.agents.employee_info_agent import EmployeeInfoAgent

agent = EmployeeInfoAgent()

return agent.tools["hris_lookup"](employee_id)

@mcp.tool()

def submit_leave_request(employee_id: str, leave_type: str,

start_date: str, end_date: str, reason: str) -> dict:

"""Submit a new leave request for an employee."""

from src.agents.leave_request_agent import LeaveRequestAgent

agent = LeaveRequestAgent()

return agent.tools["submit_leave_request"](...)

Register all 33 tools from the 7 specialist agents (excluding RouterAgent) following this pattern. Group tools by agent namespace (e.g., employee.hris_lookup, leave.submit_request).

## Step 3.4: Build the Tool Registry

File: src/mcp/registry.py

The registry maintains metadata about each tool: name, description, agent owner, required permissions, input schema. It supports two operations:

- discover(query: str) → Returns ranked list of tools matching the query (semantic + keyword)

- execute(tool_name: str, params: dict) → Invokes the tool and returns results

The registry reads from a TOOLS.md manifest file (like PicoClaw) for tool metadata, and falls back to introspecting agent tool functions.

## Step 3.5: Create TOOLS.md Manifest

File: src/mcp/TOOLS.md

A human-readable manifest listing every registered tool, its agent, permissions, and description. This is auto-generated from the registry but can be hand-edited:

# HR Platform Tool Manifest

## Employee Info Agent

- hris_lookup: Look up employee by ID or name | Roles: all

- org_search: Search org structure | Roles: manager, hr_admin

- profile_synthesizer: Generate employee profile | Roles: all

## Leave Request Agent

- submit_leave: Submit leave request | Roles: all

- approve_leave: Approve pending request | Roles: manager, hr_admin

- cancel_leave: Cancel own request | Roles: all

...

## Step 3.6: LangChain Adapter

File: src/mcp/adapters/langchain_adapter.py

Wraps MCP tools as LangChain Tool objects so the existing LangGraph agents can call them directly. This is the bridge between the MCP ecosystem and the current agent framework:

from langchain_core.tools import StructuredTool

from src.mcp.registry import ToolRegistry

def mcp_tools_as_langchain(agent_name: str) -> list[StructuredTool]:

"""Convert MCP tools owned by an agent into LangChain tools."""

registry = ToolRegistry.instance()

tools = registry.get_tools_for_agent(agent_name)

return [StructuredTool.from_function(

func=t.execute, name=t.name, description=t.description,

args_schema=t.input_schema

) for t in tools]

### Verification

- python -m src.mcp.server → MCP server starts, lists 33 tools

- MCP client can call hris_lookup(“EMP-2024-001”) → returns John Smith’s data

- Registry.discover(“leave balance”) → returns leave_balance_calculator, check_leave_status

- LangChain adapter returns Tool objects usable in LangGraph

# 5. Phase 4 — Skills Framework (3 days)

A skill is a composable, drop-in capability that bundles prompts, tool configurations, and business logic into a reusable unit. Inspired by PicoClaw’s workspace/skills/ pattern and Nanobot’s skills/ directory.

## Step 4.1: Create Skills Directory Structure

skills/

leave_management/

skill.yaml          # Skill manifest

prompts/

submit_leave.md   # Prompt template

approve_leave.md

tools.py            # Skill-specific tool overrides

onboarding/

skill.yaml

prompts/

new_hire_checklist.md

orientation_guide.md

tools.py

performance_review/

skill.yaml

prompts/

self_assessment.md

manager_review.md

tools.py

benefits_enrollment/

skill.yaml

prompts/

plan_comparison.md

enrollment_guide.md

tools.py

compliance_audit/

skill.yaml

prompts/

gdpr_check.md

sox_checklist.md

tools.py

## Step 4.2: Define skill.yaml Schema

File: src/skills/schema.py

Each skill declares its metadata, required tools, prompts, and permissions:

# Example: skills/leave_management/skill.yaml

name: leave_management

version: 1.0.0

description: End-to-end leave request workflows

agents: [leave_agent, leave_request_agent]

tools:

- submit_leave_request

- approve_leave_request

- check_leave_balance

- get_team_calendar

prompts:

- submit_leave.md

- approve_leave.md

permissions:

submit: [employee, manager, hr_admin]

approve: [manager, hr_admin]

triggers:

- "I want to take time off"

- "request leave"

- "vacation request"

## Step 4.3: Build the Skill Loader

File: src/skills/loader.py

The loader scans the skills/ directory, parses each skill.yaml, validates against the schema, and registers skills with the MCP registry:

import yaml, os

from pathlib import Path

class SkillLoader:

def __init__(self, skills_dir: str = "skills/"):

self.skills_dir = Path(skills_dir)

self.skills = {}

def load_all(self) -> dict:

for skill_dir in self.skills_dir.iterdir():

if skill_dir.is_dir():

manifest = skill_dir / "skill.yaml"

if manifest.exists():

skill = yaml.safe_load(manifest.read_text())

self.skills[skill["name"]] = skill

return self.skills

def get_skill_for_intent(self, query: str) -> dict | None:

"""Match user query to skill via triggers."""

for name, skill in self.skills.items():

for trigger in skill.get("triggers", []):

if trigger.lower() in query.lower():

return skill

return None

## Step 4.4: Create Prompt Templates

Each prompt template is a Markdown file with Jinja2 placeholders. The skill loader injects context (employee name, role, department) before passing to the LLM:

# skills/leave_management/prompts/submit_leave.md

You are helping {{ employee_name }} submit a leave request.

Current leave balances:

- Vacation: {{ vacation_remaining }} days remaining

- Sick: {{ sick_remaining }} days remaining

Guide them through selecting dates and leave type.

Validate that they have sufficient balance before submitting.

## Step 4.5: Wire Skills into Agent Service

File: src/services/agent_service.py

Modify the query processing pipeline to check for skill matches before dispatching to agents:

- Load skills on startup via SkillLoader

- On each query: check get_skill_for_intent(query) first

- If skill found: inject skill prompts + restrict tool set to skill’s declared tools

- If no skill found: fall through to existing RouterAgent dispatch

### Verification

- SkillLoader.load_all() → finds 5 skills with valid manifests

- get_skill_for_intent(“I want to take time off”) → returns leave_management skill

- Chat: “I need to request vacation” → uses skill prompt template, only leave tools available

- Adding a new skill = creating a directory + skill.yaml (no code changes required)

# 6. Phase 5 — Event Bus for Inter-Agent Communication (3 days)

Currently the HandoffProtocol (501 LOC) exists but is never invoked. Agents cannot notify each other of state changes. This phase implements a lightweight publish/subscribe event bus inspired by PicoClaw’s pkg/bus pattern.

## Step 5.1: Create Event Bus Module

File: src/core/event_bus.py

from dataclasses import dataclass, field

from datetime import datetime

from typing import Callable, Any

import asyncio, logging

@dataclass

class Event:

type: str              # e.g., "leave.submitted"

source: str            # e.g., "leave_request_agent"

payload: dict          # event-specific data

timestamp: datetime = field(default_factory=datetime.utcnow)

correlation_id: str = ""

class EventBus:

_instance = None

def __init__(self):

self._subscribers: dict[str, list[Callable]] = {}

self._event_log: list[Event] = []

@classmethod

def instance(cls):

if not cls._instance:

cls._instance = cls()

return cls._instance

def subscribe(self, event_type: str, handler: Callable):

self._subscribers.setdefault(event_type, []).append(handler)

def publish(self, event: Event):

self._event_log.append(event)

self._persist_event(event)

for handler in self._subscribers.get(event_type, []):

handler(event)

# Wildcard subscribers

for handler in self._subscribers.get("*", []):

handler(event)

## Step 5.2: Add EventLog DB Model

File: src/core/database.py

Add an EventLog model to persist all events for audit and replay:

class EventLog(Base):

__tablename__ = "event_log"

id = Column(Integer, primary_key=True)

event_type = Column(String(100), nullable=False, index=True)

source = Column(String(100), nullable=False)

payload = Column(JSON)

correlation_id = Column(String(50))

created_at = Column(DateTime, default=datetime.utcnow)

## Step 5.3: Define Core Event Types

File: src/core/event_types.py

| Event Type | Publisher | Subscribers |
| --- | --- | --- |
| leave.submitted | LeaveRequestAgent | LeaveAgent (update balance), RouterAgent (notify manager) |
| leave.approved | LeaveRequestAgent | LeaveAgent (deduct balance), OnboardingAgent (update tasks) |
| employee.onboarded | OnboardingAgent | BenefitsAgent (trigger enrollment), PerformanceAgent (create goals) |
| review.completed | PerformanceAgent | RouterAgent (notify HR), BenefitsAgent (compensation review) |
| policy.updated | PolicyAgent | All agents (refresh cached policies) |
| benefits.enrolled | BenefitsAgent | OnboardingAgent (mark task complete) |

## Step 5.4: Wire Events into Agents

Add publish() calls to each agent’s write operations and subscribe() in __init__:

- LeaveRequestAgent.submit_leave_request() → publish(“leave.submitted”, {employee_id, dates, type})

- LeaveRequestAgent.approve_leave_request() → publish(“leave.approved”, {request_id, approver})

- OnboardingAgent.complete_task() → check if all tasks done, publish(“employee.onboarded”)

- PerformanceAgent.submit_review() → publish(“review.completed”, {employee_id, rating})

- BenefitsAgent.enroll() → publish(“benefits.enrolled”, {employee_id, plan_id})

## Step 5.5: Replace HandoffProtocol

File: src/agents/handoff_protocol.py

Refactor the existing HandoffProtocol (501 LOC) to use the event bus instead of direct agent references. The allowed_handoff_pairs configuration becomes event subscriptions. The SharedAgentState moves to event correlation_id tracking.

### Verification

- Submit leave request → EventLog table gets “leave.submitted” row

- Approve leave → LeaveAgent handler auto-deducts balance

- Complete onboarding → BenefitsAgent receives “employee.onboarded” event

- GET /api/v2/events?type=leave.submitted → returns event history

# 7. Phase 6 — Router & Agent Refactor (4 days)

With MCP, skills, event bus, and DB persistence all in place, this phase refactors the RouterAgent to use the new infrastructure and ensures all 8 agents are fully exercised.

## Step 6.1: MCP-Based Tool Discovery in RouterAgent

File: src/agents/router_agent.py

Replace the hardcoded INTENT_CATEGORIES keyword dict with MCP registry lookups:

# BEFORE (brittle keyword matching):

INTENT_CATEGORIES = {

"employee_info": ["employee", "staff", "who is", ...],

"leave": ["leave", "vacation", "time off", ...],

...

}

# AFTER (MCP-based discovery):

def classify_intent(self, query: str) -> str:

# 1. Check skills first (highest priority)

skill = self.skill_loader.get_skill_for_intent(query)

if skill:

return skill["agents"][0]  # primary agent

# 2. Ask MCP registry for relevant tools

tools = self.mcp_registry.discover(query, top_k=3)

if tools:

return tools[0].agent  # agent owning top tool

# 3. Fall back to LLM classification

return self._llm_classify(query)

## Step 6.2: Enable All Agent Routes

File: src/agents/router_agent.py

Currently, the RouterAgent’s AGENT_REGISTRY maps intents to only 5 agents (employee_info, policy, leave, benefits, performance). Add the missing agents:

- Add “leave_request” → LeaveRequestAgent (currently queries go to LeaveAgent which is read-only)

- Add “onboarding” → OnboardingAgent (currently has 6 tools but no route)

- Ensure HandoffProtocol-based cross-agent queries use event bus

## Step 6.3: Add API Endpoints for New Agents

File: src/platform_services/api_gateway.py

Add REST endpoints that the frontend can call to interact with the newly-wired agents:

- GET /api/v2/onboarding/checklist → returns checklist for current employee

- POST /api/v2/onboarding/complete-task → marks a task as done

- GET /api/v2/benefits/plans → returns available benefit plans

- POST /api/v2/benefits/enroll → enroll in a plan

- GET /api/v2/performance/reviews → returns performance reviews

- GET /api/v2/performance/goals → returns performance goals

- GET /api/v2/events → returns event log (for dashboard activity feed)

## Step 6.4: Frontend Pages for New Agents

Create or enhance frontend pages to exercise the new agent capabilities:

- Onboarding page (onboarding.html + onboarding.js): Checklist UI with progress bar, mark tasks complete

- Benefits page (benefits.html + benefits.js): Plan comparison cards, enrollment flow

- Performance page (performance.html + performance.js): Review timeline, goal tracker

- Update navigation in base.html to include new pages

- Dashboard: Replace static activity feed with event bus data via GET /api/v2/events

## Step 6.5: Update Chat to Demonstrate Multi-Agent Routing

File: frontend/static/js/chat_v2.js

Add suggested prompt chips in the chat UI so users can easily trigger each agent:

// Suggested prompts that exercise all agents:

"Who is Sarah Chen?" → EmployeeInfoAgent

"What is our remote work policy?" → PolicyAgent

"What is my vacation balance?" → LeaveAgent

"I want to request time off next week" → LeaveRequestAgent

"Show my onboarding checklist" → OnboardingAgent

"What health plans are available?" → BenefitsAgent

"What are my performance goals?" → PerformanceAgent

### Verification

- All 7 suggested prompts route to the correct agent (check via agent_type in response)

- Onboarding page shows checklist, completing a task publishes event

- Benefits page shows plans, enrolling publishes event

- Performance page shows reviews and goals

- Dashboard activity feed shows real events from event bus

- Leave request flow: submit → event → manager notification → approve → balance updated

# 8. Complete File Change Matrix

Summary of all files created or modified across all 6 phases:

| Phase | File | Action | LOC Est. |
| --- | --- | --- | --- |
| 1 | src/platform_services/api_gateway.py | Modify | +120 |
| 2 | src/core/database.py | Modify | +100 |
| 2 | src/core/seed_org.py | Modify | +80 |
| 2 | src/agents/base_agent.py | Modify | +15 |
| 2 | src/agents/benefits_agent.py | Modify | +60 |
| 2 | src/agents/onboarding_agent.py | Modify | +60 |
| 2 | src/agents/performance_agent.py | Modify | +60 |
| 3 | src/mcp/server.py | Create | +200 |
| 3 | src/mcp/registry.py | Create | +150 |
| 3 | src/mcp/tool_manifest.py | Create | +80 |
| 3 | src/mcp/adapters/langchain_adapter.py | Create | +60 |
| 3 | src/mcp/TOOLS.md | Create | +80 |
| 4 | src/skills/loader.py | Create | +100 |
| 4 | src/skills/schema.py | Create | +50 |
| 4 | skills/ (5 skill dirs with yaml + prompts) | Create | +300 |
| 5 | src/core/event_bus.py | Create | +120 |
| 5 | src/core/event_types.py | Create | +40 |
| 5 | src/agents/handoff_protocol.py | Refactor | +80 |
| 6 | src/agents/router_agent.py | Refactor | +100 |
| 6 | src/services/agent_service.py | Modify | +50 |
| 6 | frontend/ (3 new pages + JS + nav updates) | Create | +600 |

Total estimated new/modified code: ~2,505 lines across 21+ files over 6 phases (~19 working days).

# 9. Testing Strategy

Each phase includes verification steps. The overall testing approach:

## Unit Tests

- tests/unit/test_event_bus.py: publish/subscribe, event persistence, wildcard handlers

- tests/unit/test_skill_loader.py: YAML parsing, trigger matching, schema validation

- tests/unit/test_mcp_registry.py: tool registration, discovery ranking, permission checks

- tests/unit/test_db_models.py: CRUD for all new models (BenefitsPlan, OnboardingChecklist, etc.)

## Integration Tests

- tests/integration/test_agent_db.py: Each agent’s tools read/write to real SQLite DB

- tests/integration/test_mcp_server.py: MCP server responds to tool calls correctly

- tests/integration/test_event_flow.py: leave submit → event → balance update end-to-end

## E2E Tests

- tests/e2e/test_all_agents.py: Run all 7 suggested prompts through chat, verify each agent responds

- tests/e2e/test_skill_routing.py: Skill trigger phrases route correctly, prompts are injected

- tests/e2e/test_cross_agent.py: Multi-step flows (onboard → enroll → review) via event bus

## Manual Demo Checklist

- Open dashboard → KPIs show real data, activity feed shows events

- Chat each suggested prompt → all 7 agents respond correctly

- Submit leave → approve → balance updates → event appears in feed

- Complete onboarding task → benefits enrollment triggered

- Switch roles (Employee/Manager/HR Admin) → permissions enforced

- Restart server → all data persists, no loss

# 10. Risk Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| LLM API costs in dev | High token usage during testing | Use LLM=None fallback in base_agent.py for all unit tests; real LLM only for E2E |
| MCP SDK breaking changes | Server fails to start | Pin mcp[server] version; adapter layer isolates changes |
| DB migration conflicts | Lost demo data | Always backup hr_platform.db before migration; seed script is idempotent |
| Event bus infinite loops | Agents trigger each other forever | Max event depth (3 hops); correlation_id dedup; circuit breaker |
| Skill trigger collisions | Wrong skill activated | Skills ranked by specificity; LLM disambiguation as fallback |

End of Engineering Implementation Plan — Begin with Phase 1 (backend API gaps) which can be completed in a single session and immediately unblocks the frontend settings page.