Issue Tracking Register

Pre-Implementation Defect & Gap Analysis

All known issues cataloged before coding begins

February 2026  |  HR Multi-Agent Platform

# 1. Issue Summary

21 issues identified across 4 implementation phases. Issues are ordered by phase and priority.

| Category | Critical | High | Medium | Total |
| --- | --- | --- | --- | --- |
| Phase 1: API Gaps | 2 | 2 | 0 | 4 |
| Phase 2: DB Persistence | 3 | 2 | 1 | 6 |
| Phase 3: Event Bus | 1 | 2 | 1 | 4 |
| Phase 4: Router + Pages | 2 | 3 | 2 | 7 |
| Total | 8 | 9 | 4 | 21 |

# 2. Phase 1: Backend API Gap Issues

## ISSUE-001: GET /api/v2/profile endpoint missing

Priority: Critical  |  Type: Missing Feature  |  File: api_gateway.py

Description: Frontend settings.js calls GET /api/v2/profile to load user profile on page load. Endpoint does not exist. Settings page shows empty fields and console 404 error.

Impact: Settings page is completely broken for all users. Profile data never loads.

Fix: Add route handler that reads Employee record based on X-User-Role header. Map role to demo email, query Employee table, return serialized profile JSON.

Acceptance: curl -H "X-User-Role: employee" GET /api/v2/profile returns John Smith’s data with 200.

## ISSUE-002: PUT /api/v2/profile endpoint missing

Priority: Critical  |  Type: Missing Feature  |  File: api_gateway.py

Description: Frontend settings.js calls PUT /api/v2/profile with updated first_name, last_name, department. Endpoint does not exist. Save button triggers 404.

Fix: Add route handler that validates required fields, updates Employee record in DB, commits, returns updated data.

Acceptance: PUT with {"first_name":"John","last_name":"Doe"} persists in DB. Subsequent GET reflects change.

## ISSUE-003: GET /api/v2/employees endpoint missing

Priority: High  |  Type: Missing Feature  |  File: api_gateway.py

Description: Admin section of settings.js calls GET /api/v2/employees to populate employee management table. Only visible to hr_admin role. Endpoint does not exist.

Fix: Add route handler with role check (403 for non-admin). Query all Employee records, serialize as array.

Acceptance: GET with X-User-Role: hr_admin returns array of 67 employees. Non-admin roles get 403.

## ISSUE-004: PUT /api/v2/employees/:id endpoint missing

Priority: High  |  Type: Missing Feature  |  File: api_gateway.py

Description: Admin edit modal in settings.js calls PUT /api/v2/employees/:id to update any employee. Endpoint does not exist.

Fix: Add route handler with role check, lookup by ID, validate fields, commit update.

Acceptance: PUT /api/v2/employees/1 with {"department":"Finance"} persists. GET /api/v2/employees shows updated department.

# 3. Phase 2: DB Persistence Issues

## ISSUE-005: BenefitsAgent uses in-memory dataclasses

Priority: Critical  |  Type: Data Loss  |  File: benefits_agent.py

Description: BenefitsAgent (714 LOC) defines 8 @dataclass models (BenefitsEnrollment, CoverageLevel, etc.) stored in Python dicts. All enrollment data, plan information, and cost calculations are lost on server restart.

Fix: Create BenefitsPlan and BenefitsEnrollment SQLAlchemy models in database.py. Replace dict lookups with DB queries in all 6 tool functions: compare_plans, check_enrollment, calculate_cost, process_life_event, get_plan_details, enrollment_summary.

Acceptance: Enroll in a plan, restart server, query enrollment → data persists.

## ISSUE-006: OnboardingAgent uses in-memory dataclasses

Priority: Critical  |  Type: Data Loss  |  File: onboarding_agent.py

Description: OnboardingAgent (669 LOC) stores checklist items, task status, and progress in Python dicts. All onboarding progress is lost on restart. Affects 6 tools: create_checklist, update_task, get_progress, assign_buddy, collect_documents, generate_report.

Fix: Create OnboardingChecklist SQLAlchemy model. Migrate all 6 tools to DB queries.

Acceptance: Complete an onboarding task, restart, check progress → task still shows completed.

## ISSUE-007: PerformanceAgent uses in-memory dataclasses

Priority: Critical  |  Type: Data Loss  |  File: performance_agent.py

Description: PerformanceAgent (709 LOC) stores reviews, goals, feedback, PIP records, and calibration data in memory. All performance management data is lost on restart. Affects 6 tools.

Fix: Create PerformanceReview and PerformanceGoal SQLAlchemy models. Migrate tools to DB queries.

Acceptance: Create a goal, restart, query goals → goal persists.

## ISSUE-008: No Alembic migration for new models

Priority: High  |  Type: Missing Infrastructure  |  File: migrations/versions/

Description: After adding new SQLAlchemy models, tables won’t exist until a migration is generated and applied.

Fix: Run alembic revision --autogenerate, then alembic upgrade head.

## ISSUE-009: No demo seed data for new models

Priority: High  |  Type: Missing Data  |  File: seed_org.py

Description: Current seed script only creates 3 employees and leave balances. New models (benefits plans, checklists, reviews) have no demo data.

Fix: Extend seed_org.py with: 4 benefit plans, 10 onboarding tasks per new hire, 3 sample reviews, 5 sample goals.

## ISSUE-010: BaseAgent has no DB session helper

Priority: Medium  |  Type: Missing Utility  |  File: base_agent.py

Description: BaseAgent (763 LOC) has no _get_db_session() method. Each agent that needs DB access must import and create sessions independently, leading to inconsistent patterns.

Fix: Add _get_db_session() to BaseAgent that imports get_session_factory and returns a session. All child agents inherit it.

# 4. Phase 3: Event Bus Issues

## ISSUE-011: No inter-agent communication exists

Priority: Critical  |  Type: Architecture Gap  |  File: NEW: src/core/event_bus.py

Description: Despite being called a “multi-agent” platform, zero inter-agent communication exists. HandoffProtocol (501 LOC) is defined but never invoked anywhere. Leave approval doesn’t update leave balance. Onboarding completion doesn’t trigger benefits enrollment.

Fix: Create EventBus with publish/subscribe pattern, Event dataclass, singleton instance. Add EventLog DB model for persistence.

## ISSUE-012: HandoffProtocol is dead code

Priority: High  |  Type: Dead Code  |  File: handoff_protocol.py

Description: handoff_protocol.py (501 LOC) defines HandoffState, SharedAgentState, allowed_handoff_pairs, and a full protocol — but nothing in the codebase ever imports or calls it. It’s purely dead code.

Fix: Refactor to use the event bus. Convert allowed_handoff_pairs to event subscriptions. Replace SharedAgentState with event correlation_id tracking.

## ISSUE-013: Agent write operations don’t emit events

Priority: High  |  Type: Missing Integration  |  Files: All agent files

Description: Agent tool functions that modify state (submit_leave, approve_leave, complete_task, enroll_benefits, submit_review) don’t publish events. Other agents have no way to react to state changes.

Fix: Add EventBus.publish() calls in each write operation. Define 6 core event types: leave.submitted, leave.approved, employee.onboarded, review.completed, policy.updated, benefits.enrolled.

## ISSUE-014: No event log API for dashboard

Priority: Medium  |  Type: Missing Feature  |  File: api_gateway.py

Description: Dashboard activity feed currently fetches from /api/v2/leave/history which only shows leave events. No endpoint for the full event stream.

Fix: Add GET /api/v2/events endpoint that queries EventLog table, supports ?type= filter and ?limit= pagination.

# 5. Phase 4: Router + Frontend Issues

## ISSUE-015: LeaveRequestAgent not in AGENT_REGISTRY

Priority: Critical  |  Type: Routing Bug  |  File: router_agent.py

Description: RouterAgent.AGENT_REGISTRY maps “leave” intent to LeaveAgent (read-only: balance, calendar, status). LeaveRequestAgent (write operations: submit, approve, cancel) is NOT in the registry. Users asking “I want to request time off” get routed to LeaveAgent which can’t submit requests.

Fix: Add “leave_request” intent to AGENT_REGISTRY mapping to LeaveRequestAgent. Update INTENT_CATEGORIES with write-action keywords: “request”, “submit”, “approve”, “cancel”.

## ISSUE-016: AnalyticsAgent referenced but doesn’t exist

Priority: Critical  |  Type: Dead Reference  |  File: router_agent.py

Description: AGENT_REGISTRY maps “analytics” → “AnalyticsAgent” but no AnalyticsAgent class exists in src/agents/. Any analytics query will crash with ImportError.

Fix: Either create a minimal AnalyticsAgent or remove the analytics mapping and handle analytics queries via the existing metrics endpoint.

## ISSUE-017: No onboarding frontend page

Priority: High  |  Type: Missing Page  |  Files: NEW: onboarding.html + onboarding.js

Description: OnboardingAgent has 6 tools but no dedicated frontend page. Users can only interact with onboarding via chat. No visual checklist or progress tracking UI.

Fix: Create onboarding.html with checklist UI, progress bar, task completion buttons. Add onboarding.js calling new API endpoints. Add nav link to base.html.

## ISSUE-018: No benefits frontend page

Priority: High  |  Type: Missing Page  |  Files: NEW: benefits.html + benefits.js

Description: BenefitsAgent has 6 tools but no frontend page. No plan comparison UI, no enrollment flow.

Fix: Create benefits.html with plan comparison cards and enrollment modal. Add benefits.js. Add nav link.

## ISSUE-019: No performance frontend page

Priority: High  |  Type: Missing Page  |  Files: NEW: performance.html + performance.js

Description: PerformanceAgent has 6 tools but no frontend page. No review timeline, goal tracker, or feedback UI.

Fix: Create performance.html with review cards and goal tracker. Add performance.js. Add nav link.

## ISSUE-020: No API endpoints for onboarding/benefits/performance

Priority: Medium  |  Type: Missing API  |  File: api_gateway.py

Description: New frontend pages need REST endpoints: GET/POST onboarding, GET/POST benefits enrollment, GET performance reviews/goals. Currently only leave and document endpoints exist.

Fix: Add 7 new route handlers to api_gateway.py. Each delegates to the corresponding agent’s tool functions.

## ISSUE-021: Chat has no suggested prompts for agent discovery

Priority: Medium  |  Type: UX Gap  |  File: chat_v2.js

Description: Users must guess what to ask. No prompt chips or suggestions showing what each agent can do. Most users will only discover 2-3 agents.

Fix: Add clickable prompt chips in chat UI: one per agent capability. Example: “Who is Sarah Chen?”, “What’s our remote work policy?”, “Request time off”, etc.